MINISTRY OF EDUCATION AND TRAINING

FPT UNIVERSITY

Capstone Project Document

Q & A Platform for Educators

| Group 11 |  |
| --- | --- |
| Group members | Kha Hoàng Minh – Team Leader – SE60979 Trương Như Khang – Team Member – SE60992 Trần Đìng Thi – Team Member – SE61137 (Dropped out) Tạ Đức Tùng – Team Member – 60416 (Dropped out) |
| Supervisor | Nguyễn Huy Hùng |
| Ext. Supervisor | N/A |
| Capstone Project code | QAPE |

-Ho Chi Minh City, May 11 2015-

This page is intentionally left blank

# Table of Contents

Table of Contents	3

List of Tables	4

List of Figures	4

Definitions, Acronyms, and Abbreviations	4

A.	Report No. 1 Introduction	5

1.	Project Information	5

2.	Introduction	5

3.	Current Situation	5

4.	Problem Definition	5

5.	Proposed Solution	6

5.1	Feature functions	6

5.2	Advantages and disadvantages	6

6.	Functional Requirements	6

7.	Role and Responsibility	7

B.	Report No.2 Software Project Management Plan	8

1.	Problem Definition	8

1.1	Name of this Capstone Project	8

1.2	Problem Abstract	8

1.3	Project Overview	8

2.	Project organization	10

2.1	Software Process Model	10

2.2	Roles and responsibilities	11

2.3	Tools and Techniques	12

3.	Project Management Plan	13

3.1	Product Backlog	13

3.2	Sprint Backlog	13

3.3	All Meeting Minutes	14

4.	Coding Convention	14

C.	Report No. 3 Software Requirement Specification	15

1.	User Requirement Specification	15

1.1	Guest Requirement	15

1.2	Student Requirement	15

# List of Tables

Table 1: Definitions	4

Table 2: Roles and Responsibilities	7

Table 3 Current Situation	8

Table 4: Hardware Requirement for Server	10

Table 5: Roles and Responsibilities Details	11

Table 6: Product Backlog Detail	12

Table 7: Sprint 1	13

# List of Figures

Figure 1: Scrum Development Model*	12

Figure 2: System Overview Use Case	18

Figure 3: <Guest> Overview Use Case	18

Figure 4: <Guest> Login Use Case Diagram	19

Figure 5: <Guest> Register Use Case Diagram	20

Figure 6: <Teacher> Overview Use Case	22

Figure 7: <Teacher> Create class Use Case Diagram	23

Figure 7: <Teacher> Invite student Use Case Diagram	25

Figure 9: <Teacher> Edit class Use Case Diagram	27

Figure 10: <Teacher> Close class Use Case Diagram	29

Figure 11: <Teacher> Reopen class Use Case Diagram	30

Figure 12: <Teacher> Accept request of student Use Case Diagram	32

Figure 13: <Teacher> Remove student Use Case Diagram	33

Figure 14: <Teacher> Create post Use Case Diagram	35

Figure 15: <Teacher> Edit post Use Case Diagram	37

Figure 16: <Teacher> Close post Use Case Diagram	38

Figure 17: <Teacher> Open post Use Case Diagram	40

Figure 18: <Teacher> Delete post Use Case Diagram	41

Figure 19: <Teacher> Upload material Use Case Diagram	43

# Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| QAPE | Q & A Platform for Educators |

Table 1: Definitions

# Report No. 1 Introduction

## Project Information

- Project name: Q&A Platform for Educators

- Project Code: QAPT11

- Product Type: Web Application

- Start Date: May 11th, 2015

- End Date: August 11th, 2015

## Introduction

Nowadays, the development of internet and information technology led to the dramatic increase in trend of studying online. More and more information together with limited school time make having a website that supports studying is needed.

This project is a Q&A Web application where students and teachers can exchange information and other educational materials. Students can learn more things about the subject from posts of teachers or find the answers from other people.

## Current Situation

There is a lot of popular Q&A websites like Quora, Yahoo! Answers, Stack Overflow… People can post threads or answer the questions pretty easy using its account or connect to other accounts. These sites also have rating system for questions and responses in order to rate users as well.

Quora is rated as the best Q&A websites where you can find the answer for your question from real doctors, lawyers, chefs, engineers and more.

Yahoo! Answer is such as a longstanding Q&A website that everyone can join a thread and answer their question. The response will be awarded 10 points if the rate is highly recommended or 2 points if the rate is lower.

Stack Overflow is a Q&A websites for IT people with a lot of the professional and enthusiasm users. You can post a thread and wait responses from a lot of experienced programmers.

## Problem Definition

Most of Q&A problems are about the rewards of their good contributions. Somebody complained they should deserve better.

Quora and Yahoo! Answer are known as the Q&A famous website but their objects are about a lot of different issues in life. These websites doesn’t only focus on education so that students and teachers will be difficult for sharing their knowledge. Spamming questions are also problems of them. On the other hand, Stack Overflow only focuses on programing rather than diversifying subjects. All of them do not yet support the true studying environment.

## Proposed Solution

We suggest developing a Q&A website that focuses on studying. This website is such as a university in reality that includes many classes, teachers and students. It supports teachers share their additional lectures because of lacking of time. It also helps students ask self-confidently because some of them feel shy when asking in school.

### Feature functions

- Teachers have their classes with lectures and students. They can share additional lectures and studying materials, invites students join their classes. They also can invite other teachers together discuss about lectures or question.

- Students can ask about not yet understanding issues. They also join in classes to learn additional subject, follow their favorite teachers and manage studying material that uploaded by teachers.

### Advantages and disadvantages

The advantages and disadvantages of the proposed solution:

- Advantage:

- Teachers can upload their studying material (.doc, .pdf…) and students can manage it online.

- By supporting real time notification and discussion, students can imagine this website as the university with many classes, teachers and friends. They will feel free to ask anything.

- Users will have their right answers faster than they do on their own. That leads to learn better in real classes.

- System has a variety of categories that is better than Stack Overflow but it is not a mess such as Quora or Yahoo! Answers.

- Disadvantage:

- System do not support the users suggest teacher to join threads to answer the questions.

- Cost time waiting to approve to join a class.

## Functional Requirements

Function requirements of the system are listed as below:

For Teachers:

- Create classes.

- Create a post. Post types include: articles, questions, answer, and upload material.

- Invite other teachers to answer questions in the classes.

- Invite students to join the discussion in a class.

- Track students’ questions to see which topics a student is less known about.

- Support real time notification.

- Support real time in discussion.

For Students:

- Create a post: articles, questions, answer.

- Manage learning materials: allowing students to create folders to store different kinds of studying documents.

- Support real time notification.

- Support real time in discussion.

- Follow a teacher.

- Send a request to join in a teacher’s class.

- Support an easy way to add mathematic equation, code highlighting besides other normal text formatting for editor.

- Suggest related posts.

## Role and Responsibility

| No | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Project Manager | Instructor | HungNH@fpt.edu.vn |
| 2 | Kha Hoàng Minh | Developer | Leader | MinhKHSE60979@fpt.edu.vn |
| 3 | Trương Như Khang | Developer | Member | KhangTNSE60992@fpt.edu.vn |
| 4 | Trần Đình Thi | Developer | Member | ThiTDSE61137@fpt.edu.vn |
| 5 | Tạ Đức Tùng | Developer | Member | TùngTD60416@fpt.edu.vn |

Table 2: Roles and Responsibilities

# Report No.2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Q&A Platform for Educators (QAPE)

### Problem Abstract

Nowadays, in almost schools and university, the level of exchange knowledge between students and teachers are not much. A result of learning and teaching has not reached the highest efficiency with the following reasons:

Teaching hours of pretty little, much knowledge so that teachers cannot answer all questions of students during class, students fell shy to ask about their problems are not understood.

So building online Q&A system is urgently needed employment in the current educational context. This system will help teachers and students interact with each other through an application Website. Teachers can create their own classes are teaching on the Website and allow their student can join and post all question in that. Teacher can answer question in owned classroom or invites other teachers to join and answer that question. They also can upload material and document for students that help them understand clearly the problem they do not understand.

.

### Project Overview

#### Current Situation

| Website | Advantages | Disadvantages |
| --- | --- | --- |
| Quora.com | -Can get answer by a prof. -There are more Category -User can edit question and edit answer from other user. | -Too much Category -Everyone can answer question. -Hard to find old answer. -There is not real time discussion. Answer only. |
| Yahoo! Answer | -Can best answer by rating point -Can ask everything: travel, book, films, social…. | -Everyone can answer question. -No good interface design (too much word) |
| Stack Overflow | -Always pop Google search. -So much data and load fast. | -No good design interface. -There is not Category. -There are much Basic question. |

Table 3 Current Situation

#### The Proposed System

From above disadvantages, this project is going to build a website that help teacher and student can communicate with each other easier and can get the answer from who what they want.

#### Website

For Teachers:

Create classes

Create a post. Post types include: articles, questions, answer, and upload material

Invite other teachers to answer questions in the classes

Invite students to join the discussion in a class

Track students’ questions to see which topics a student is less known about

Real time notification

Real time in discussion

For Students:

Create a post: articles, questions, answer

Manage learning materials: allowing students to create folders to store different kinds of studying documents.

Real time notification

Real time in discussion

Follow a teacher

Send a request to join in a teacher’s class.

Note: the editor must support an easy way to add mathematic equation, code highlighting besides other normal text formatting.

Suggest related posts

#### Boundaries of the System

This system is a Web application that helps student and teacher communicate with each other by Question and Answer.

There are three type of account: Student, Teacher, and Admin. They have different features.

#### Development Environment

##### Hardware requirements

For server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wi-Fi (4 Mbps) | Cable, Wi-Fi (8 Mbps) |
| Operating System | Window Server 2008 | Window Server 2008 |
| Computer Processor | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core (12M Cache, 2.50 GHz) |
| Computer Memory | 1GB RAM | 2GB or more |

Table 4: Hardware Requirement for Server

##### Software requirements

- Handle Products and sprints backlog: MS Excel 2013.

- Implement Website and service: IntelliJ v13.1.6.

- Create and manage database for system: MySQL v5.6.24 and MySQL Workbench v6.6.3.

- Source control: Github.

- Create models and diagrams: Software Ideas Modeler.

- Communicate and meeting: Skype 7.0 and Google mail.

- System and platform development: Window 7.

## Project organization

### Software Process Model

Figure 1: Scrum Development Model*

Because of the project characteristics, we decide to make progress in series of sprints which are time boxed iterations in one week. At the beginning of one sprint, through sprint planning meeting, all team members will discuss together to define sprint backlog which is suitable to be completed within a week. Daily meeting and online conference are used to manage all activities and issues troubleshoot. At the end of sprint, product owner and developer team will review completed product to figuring out the necessary changes for products.

*Reference from http://www.hanoiscrum.net

### Roles and responsibilities

| No | Full name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Scrum Master/Product Owner | - Specify user requirement - Control the development process - Give out technique and business analysis support |
| 2 | Kha Hoàng Minh | Team Leader, BA, DEV, Tester | - Managing process - Designing database - Clarifying requirements - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 3 | Trương Như Khang | Team Member, BA, DEV, Tester | - Designing database - Clarifying requirements - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 4 | Trần Đình Thi | DEV | - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 5 | Tạ Đức Tùng | DEV | - Prepare documents - GUI Design - Create test plan - Coding - Testing |

Table 5: Roles and Responsibilities Details

### Tools and Techniques

-  Front-end technologies: HTML5, CSS3, JavaScript, jQuery, AJAX.

-  Back-end technologies:

+Website:  Java

+Framework: Spring.

-  Web Server: Installed Tomcat 7.0.61.

-  Database Management System: MySQL 5.6.

## Project Management Plan

### Product Backlog

| Project: Q&A Platform for Educators |  |  |  |
| --- | --- | --- | --- |
| ID | Function | Description | Added Sprint |
| 1 | Register | Registering to become member of website |  |
| 2 | Login/Logout | Accessing the account to use their features |  |
| 3 | Get forgotten password | Resetting password if forgetting |  |
| 4 | Edit profile | Users edit their profile |  |
| 5 | Create class | Teachers create class for student's joining |  |
| 6 | Create article, question, answer | User post an article, ask a question or answer a question |  |
| 7 | Upload material | Teachers upload their studying documents |  |
| 8 | Invite teacher | Teachers invite other teachers to answer a question on |  |
| 9 | Invite student | Teachers invite students to join the discussion in class |  |
| 10 | Accept/Deny an invitation | Users accept/deny teachers' invitation |  |
| 11 | Accept/Deny a request | Teachers accept/deny a joining request from student |  |
| 12 | Track student | Teachers track students’ questions to see which topics a student is less known about |  |
| 13 | Manage post | Users manage their post (edit, remove post), Admin only can remove post. |  |
| 14 | Manage class | Teachers manage students in their class |  |
| 15 | Real time notify | System support real time notification when followed teachers have new posts or posts have new reply |  |
| 16 | Real time discuss | New answers or replies will show at real time without refreshing page |  |
| 17 | Manage learning materials | Students to create folders to store different kinds of studying documents |  |
| 18 | Follow teacher | Students follow their favorite teachers |  |
| 19 | Send a request | Students send a request to join in a teacher’s class. |  |
| 20 | Suggest related post | System suggest related posts (related articles, related questions) for users |  |
| 21 | Search | Users search posts or other users |  |
| 22 | Manage users | Admin can ban/unban users |  |

Table 6: Product Backlog Detail

### Sprint Backlog

#### Sprint 1

| No | Task | Implementer | Estimated hours |
| --- | --- | --- | --- |
| 1 | Design homepage | MinhKH | 10 |
| 2 | Design register page | ThiTD | 6 |
| 3 | Design login form | ThiTD | 6 |
| 4 | Design get forget password page | ThiTD | 6 |
| 5 | Design student dashboard | TungTD | 8 |
| 6 | Design teacher dashboard | TungTD | 8 |
| 7 | Design admin dashboard | TungTD | 8 |
| 8 | Report 1 | ThiTD | 4 |
| 9 | Review report 1 | MinhKH | 3 |
| 10 | Setup environment turorial | KhangTN | 8 |
| 11 | Create overall use-case | KhangTN | 15 |
| 12 | Create guest use-cases | ThiTD | 10 |
| 12 | Create ERD | MinhKH | 12 |
| 13 | Create System Architectural Design | KhangTN | 10 |
| 14 | Report 2 | TungTD | 8 |
| 15 | Review report 2 | MinhKH | 3 |

Table 7: Sprint 1

### All Meeting Minutes

Place at Meeting Minute folder in Github.

## Coding Convention

Use Java coding convention to develop website.

Summary:

Naming Convention:

Use camel case for both variable and function name.

Use Pascal case for class name.

Indentation:

Avoid lines longer than 80 characters, since they are not handled well by many terminals and tools.

Declaration:

One declaration per line is recommended since it encourages commenting.

In absolutely no case should variables and functions be declared on the same line.

Do not put different types on the same line.

Code Examples:

Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”.

http://www.oracle.com/technetwork/java/codeconventions-150003.pdf

# Report No. 3 Software Requirement Specification

## User Requirement Specification

### Guest Requirement

Guest is a person who doesn’t access to the system. There are some functions guest can use:

- Register

- Login

### Student Requirement

Student is a person who accesses to the system with role “student”. There are functions student can use:

- Manage owned questions/articles/answers (create new, edit and delete)

- Request to join/Leave classrooms

- Manage materials (add material to folder, delete material in folder)

- Manage folders (create new, delete)

- Want answer the questions

- Accept answers

- Like/Unlike articles

- Follow/Un-follow teachers

- Edit profile

- Search

- Logout

### Teacher Requirement

Teacher is a person who accesses to the system with role “teacher”. There are functions teacher can use:

- Mange owned classrooms (create new, edit, close)

- Manage questions/articles/answers in owned classrooms (create new, edit, close)

- Manage owned questions/articles/answers (create new, edit, delete)

- Upload/Delete materials in owned classrooms

- Accept/Remove students in owned classrooms

- Invite students to join owned classrooms

- Invite teachers to answer questions in owned classrooms

- Merge questions in owned classrooms

- Answer multiple questions at once

- Want answer the questions

- Accept answers

- Like/Unlike articles

- Follow/Un-follow teachers

- Edit profile

- Search

- Logout

### Admin Requirement

Admin is a person who has the right of administration. There are functions admin can use:

- Manage articles/questions/answers (delete)

- Manage users (ban, un-ban)

- Manage category (create new, delete)

## System Requirement Specification

### External Interface Requirement

#### User Interface

- General requirement for graphics user interface is the GUI should be simple, clear, intuitive, and reminiscent.

- The interface design is an iterate process includes design, sketching, prototyping, user assessment.

#### Hardware Interface

- N/A

#### Software Interface

- Run with Chrome (Version 43.0.2357.132 m) and Cốc Cốc (Version 43.0.2357.126) browsers and must support JavaScript and html5.

- The screen of browsers must be at least 1024 x 768px to browse complete part of website.

#### Communication Protocol

- Using HTTP/HTTPS protocol

### System Overview Use Case

Figure 2: System Overview Use Case

### List of Use Case

#### <Guest> Overview Use Case

Figure 3: <Guest> Overview Use Case

##### <Guest> Login Use Case Diagram

Figure 4: <Guest> Login Use Case Diagram

| USE CASE -1 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE001 | Use-case Version | 2.0 |
| Use-case Name | Login |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest login to the system Goal: - Allows guest login to the system Triggers - Guest clicks Login button on Welcome screen. Preconditions: - N/A Post Conditions: - On Success: Guest logged in to the system. - On Failure: Show Login screen with error message Main Success Scenario: Step; Actor Action; System Response. 1; System displays Welcome screen: - “Email”: textbox, min length 8, max length 255. - “Password”: textbox, min length: 8, max length 50. -“Login”: button.. 2; Guest inputs email and password. 3; Click “Login” button; System navigates to News feed screen. [Exceptions 1, 2, 3]. Alternative Scenario: - -N/A Exceptions: No; Actor Action; System Response. 1; Guest leaves “Email” or “Password” textboxes blank.; Show login screen with message: “Invalid email or password”.. 2; Guest logins with wrong username or password.; Show login screen with message: “Invalid email or password”.. 3; Guest logins with non-existed account.; Show login screen with message: “Invalid email or password”.. Relationships: - N/A Business Rules: - Guest have to login with Student account, Teacher account or Admin account to access the web application. |

##### <Guest> Register Use Case Diagram

Figure 5: <Guest> Register Use Case Diagram

| USE CASE -2 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE002 | Use-case Version | 2.0 |
| Use-case Name | Register |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest register an account Goal: - Allows guest login register an account Triggers - Guest clicks Register button on Welcome screen. Preconditions: - N/A Post Conditions: - On Success: New account is created and guest logged in to the system. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; System displays Welcome screen: - “Email*”: textbox, min length 8, max length 255, regular expression: “^[a-zA-Z0-9_.+-]+@[a-zA-Z0-9-]+\.[a-zA-Z0-9-.]+$" required. - “Password*”: textbox, min length: 8, max length 50, required. - “Confirm password*”: textbox, min length: 8, max length 50, required. - “Knowledge about*”: drop down list, required. - “You are*”: select radio button, required. -“Register”: button.. 2; Guest inputs all required fields. 3; Click “Register” button; New account is created and system navigates to News feed screen. [Exceptions 1, 2, 3, 4, 5] [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Guest enters existed email address and clicks Register button; Show message: “This email has been used”.. Exceptions: No; Actor Action; System Response. 1; Guest leaves “Email*” blank or enters one not matched regular expression; Show error message: “Please enter a valid email address.”. 2; Guest leaves “Password*” or “Confirm password*” blank; Show error message: “Please provide a password.. 3; Guest enters “Password*” or “Confirm password*” is not matched min and max length; Show error message: “Your password must be between 8 and 50 characters long.”. 4; Guest enters “Password*” and “Confirm password*” are not matched; Show error message: “Please enter the same password as above.”. 5; Guest leaves “Knowledge about*” as default; Show error message: “Please choose your knowledge.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Email address must be unique. - Password and confirm password must be same. |

#### <Teacher> Overview Use Case

Figure 6: <Teacher> Overview Use Case

##### <Teacher> Create class Use Case Diagram

Figure 7: <Teacher> Create class Use Case Diagram

| USE CASE -3 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE003 | Use-case Version | 2.0 |
| Use-case Name | Create class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher create the classroom and invite student to join classroom Goal: - Create new classroom Triggers - Teacher clicks “Create class” button in Dashboard screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: New classroom is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Dashboard screen and clicks “Create class” button; System displays Create classroom screen: - “Class name*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Invite student”: textbox. - “Category*”: drop down list, required. - “Class’s Description*”: text-area, , min length 20, max length 350, required. - “Create class”: button.. 2; Teacher inputs all required fields. 3; Click “Create class” button; New classroom created and system navigates to classroom screen. [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Class name*” blank; Show error message: “Please provide the class's name.”. 2; Teacher enters “Class name*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; Teacher leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; Teacher leaves “Category*” as default; Show error message: “Please select category.”. 5; Teacher leaves “Class’s description*” blank; Show error message: “Please provide the description.”. 6; Teacher enters “Class’s description*” is not match min and max length; Show error message: “The description must be between 20 and 255 characters long.”. Relationships: - Extend for Invite student (Select invite student function) Business Rules: - All required fields must be filled. - Number of Tag is not over 5. - Duplicated tags in Tag or students in Invite student do not allow. - Invite student can be blank. |

##### <Teacher> Invite student Use Case Diagram

Figure 7: <Teacher> Invite student Use Case Diagram

| USE CASE -4 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE004 | Use-case Version | 2.0 |
| Use-case Name | Invite student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher invite students to join classroom Goal: - Invite students to join classroom Triggers - Teacher clicks “Invite” button in Classroom screen. - Teacher enters student’s name in Invite student when Create classroom. Preconditions: - User must login as Teacher role. - In case of invite student in Classroom screen, classroom must be already created, in “open” state and owned by teacher. Post Conditions: - On Success: Students are invited received invitation. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks “Invite” button; System displays popup “Invite student to join class”: - “Student*”: textbox, required - “Invite”: button. - “x” icon: button. [Alternative 1]. 2; Teacher inputs student’s name; System show drop down list with suggest students base on student’s name. 3; Teacher chooses student from drop down list. 4; Click “Invite” button; Popup is closed and invited students receive invitations. [Alternative 2] [Exceptions 1]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “x” icon; Popup is closed and no student is invited. 2; Teacher types in text box instead of chooses from dropdown list; Popup is closed and no student is invited. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Student*” blank; Show error message: “Please provide at least one student.”. Relationships: - Extend by Create class Business Rules: - Teacher must choose student from suggest drop down list instead of types text. - Suggested students must be active accounts. |

##### <Teacher> Edit class Use Case Diagram

Figure 9: <Teacher> Edit class Use Case Diagram

| USE CASE -5 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE005 | Use-case Version | 2.0 |
| Use-case Name | Edit class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher update classroom’s information Goal: - Update classroom’s information Triggers - Teacher clicks setting icon and clicks “Update class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by teacher. Post Conditions: - On Success: Classroom’s information is updated - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks setting icon; System displays drop down list. 2; Teacher clicks “Update class” [Alternative 1]; System displays Update classroom screen: - “Tag*”: textbox, required. - “Category*”: drop down list, required. - “Class’s Description*”: text-area, , min length 20, max length 350, required. - “Update class”: button.. 3; Teacher updates classroom’s information. 4; Click “Update class” button; Classroom’s information is updated and system navigates to classroom screen. [Exceptions 1, 2, 3, 4]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks different place in page or clicks setting icon again; Drop down list is hidden. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 2; Teacher leaves “Category*” as “Select a type”; Show error message: “Please select category.”. 3; Teacher leaves “Class’s description*” blank; Show error message: “Please provide the description.”. 4; Teacher enters “Class’s description*” is not match min and max length; Show error message: “The description must be between 20 and 255 characters long.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Number of Tag is not over 5. - Teacher cannot input duplicated tags. - Teacher cannot edit classroom’s name. |

##### <Teacher> Close class Use Case Diagram

Figure 10: <Teacher> Close class Use Case Diagram

| USE CASE -6 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE006 | Use-case Version | 2.0 |
| Use-case Name | Close class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher close classroom Goal: - Close the classroom to prevent more request, question, article or material Triggers - Teacher clicks setting icon and clicks “Close class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by teacher. Post Conditions: - On Success: Classroom status is changed to close - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks setting icon; System displays drop down list. 2; Teacher clicks “Close class” [Alternative 1]; Classroom status is changed to close System displays Classroom screen with no “Create post” button and show “Classroom is closed” in “About classroom” widget. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks different place in page or clicks setting icon again; Drop down list is hidden. Nothing change. Exceptions: - N/A Relationships: - N/A Business Rules: - Student cannot create new article/question in closed classroom - Student cannot request to join closed classroom - Teacher cannot edit classroom information when it is closed - Teacher can manage question, article, material, request, student in closed classroom except create new question or article, upload material and invite student. |

##### <Teacher> Reopen class Use Case Diagram

Figure 11: <Teacher> Reopen class Use Case Diagram

| USE CASE -7 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE007 | Use-case Version | 2.0 |
| Use-case Name | Reopen class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher reopen closed classroom Goal: - Reopen closed classroom Triggers - Teacher clicks setting icon and clicks “Reopen class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “close” state and owned by teacher. Post Conditions: - On Success: Classroom status is changed to open - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks setting icon; System displays drop down list. 2; Teacher clicks “Reopen class” [Alternative 1]; System displays Classroom screen with full classroom management functions. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks different place in page or clicks setting icon again; Drop down list is hidden. Nothing change. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher has full management functions with owned opened classroom - Student can send request to join opened classroom |

##### <Teacher> Accept request of student Use Case Diagram

Figure 12: <Teacher> Accept request of student Use Case Diagram

| USE CASE -8 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE008 | Use-case Version | 2.0 |
| Use-case Name | Accept request of student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher accept joining requests of students Goal: - Accept students’ requests Triggers - Teacher clicks Confirm button on request. Preconditions: - User must login as Teacher role. - Classroom must be owned by teacher and have at least one joining request from student. Post Conditions: - On Success: Request is removed and student is added to classroom - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks “Join Request” tab; System displays list of requests from students.. 2; Teacher clicks “Confirm” button on request that teacher wants to accepts [Alternative 1]; Message “You have confirmed the request of <student’s name>” is showed and this student is added to classroom.. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “Ignore” button; Message “You have ignored the request of <student’s name>” is showed and the request is removed. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher can confirm or ignore only with students’ requests to joined owned classrooms - Teacher cannot confirm the request after ignoring - Teacher can invite students after ignoring their requests |

##### <Teacher> Remove student Use Case Diagram

Figure 13: <Teacher> Remove student Use Case Diagram

| USE CASE -9 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE009 | Use-case Version | 2.0 |
| Use-case Name | Remove student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher remove students from classroom Goal: - Remove students Triggers - Teacher clicks “Remove” button on student. Preconditions: - User must login as Teacher role. - Classroom must be owned by teacher and have at least one student. Post Conditions: - On Success: Student is removed from classroom - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks tab “Student”; System displays list of students in classroom.. 2; Teacher clicks “Remove” button on student that teacher wants to remove; System displays “Remove student” popup: - “OK”: button - “Cancel”: button. 3; Teacher clicks “OK” button [Alternative 1]; Message “You have remove <student’s name> from classroom.” is showed and student is removed from classroom. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “Cancel” button; Popup disappears and no student is removed.. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher can only remove students in owned classrooms. - Teacher cannot add students after removing them. - Teacher can invite students after removing them. |

##### <Teacher> Create post Use Case Diagram

Figure 14: <Teacher> Create post Use Case Diagram

| USE CASE 10 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE010 | Use-case Version | 2.0 |
| Use-case Name | Create post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher create new question or article in classroom. Goal: - Create new question or article Triggers - Teacher clicks “Create post” button in Classroom screen. Preconditions: - User must login as Teacher role. - Teacher is owner of classroom - Classroom is “open” state Post Conditions: - On Success: New question or article is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks “Create post” button; System displays Create post screen: - “Title*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Type*”: drop down list, required. - “Detail*”: text-area, min length 120, required. - “Publish your post”: button.. 2; Teacher inputs all required fields; After inputting “Title*”, system suggest posts have similar titles [Alternative 1]. 3; Click “Publish your post” button [Alternative 2]; New article/question (base on Type) is created and system navigates to article/question screen. [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: No; Actor Action; System Response. 1; Nothing is suggested when there are no post have similar title. 2; Teacher clicks post’s title in suggested list.; System opens new tab in browser and show this post. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Title*” blank; Show error message: “Please provide the title.”. 2; Teacher enters “Title*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; Teacher leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; Teacher leaves “Type*” as default; Show error message: “Please choose question or article.”. 5; Teacher leaves “Details*” blank; Show error message: “Please provide the details.”. 6; Teacher enters “Details *” is not match min length; Show error message: “The details must be at least 120 characters long.”. Relationships: - Extend for suggest similar post (Select suggest similar post function) Business Rules: - Post is only created if classroom is open. - Teacher can only create post in owned classroom. - All required fields must be filled. - Number of Tag is not over 5. - Teacher cannot input duplicated tags. |

##### <Teacher> Edit post Use Case Diagram

Figure 15: <Teacher> Edit post Use Case Diagram

| USE CASE 11 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE011 | Use-case Version | 2.0 |
| Use-case Name | Edit post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher edit owned question or article Goal: - Edit question or article Triggers - Teacher clicks setting icon and clicks “Edit” button in Question or Article screen. Preconditions: - User must login as Teacher role. - Teacher is owner of question or article. - Article or question in “Open” state. Post Conditions: - On Success: Question or Article is updated - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks “Create post” button; System displays Update post screen: - “Title*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Type*”: drop down list, required. - “Detail*”: text-area, min length 120, required. - “Save”: button.. 2; Teacher changes fields. 3; Click “Save” button; Question/Article is updated and system navigates to question/article screen [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Title*” blank; Show error message: “Please provide the title.”. 2; Teacher enters “Title*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; Teacher leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; Teacher leaves “Type*” as default; Show error message: “Please choose question or article.”. 5; Teacher leaves “Details*” blank; Show error message: “Please provide the details.”. 6; Teacher enters “Details *” is not match min length; Show error message: “The details must be at least 120 characters long.”. Relationships: - N/A Business Rules: - Teacher can only edit owned post. - All required fields must be filled. - Number of Tag is not over 5. - Teacher cannot input duplicated tags. |

##### <Teacher> Close post Use Case Diagram

Figure 16: <Teacher> Close post Use Case Diagram

| USE CASE 12 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE012 | Use-case Version | 2.0 |
| Use-case Name | Close post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher close question or article Goal: - Close question or article to prevent more answers Triggers - Teacher clicks setting icon and clicks “Close” in Question or Article screen. Preconditions: - User must login as Teacher role. - Question or article is in teacher’s owned classroom. - Article or question in “Open” state. Post Conditions: - On Success: Question or Article is closed - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question/Article screen and clicks setting icon.; System displays drop down list.. 2; Teacher clicks “Close”. [Alternative 1]; System displays question/article screen with no “Leave a reply” area. [Alternative 2]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks different place in page or clicks setting icon again.; Drop down list is hidden. Nothing is changed.. 2; If post is question, “Ask teacher” widget will be hidden too.. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher cannot leave answer in closed post or edit closed post. - Teacher can delete closed owned post. - Teacher can close all posts in owned classroom |

##### <Teacher> Open post Use Case Diagram

Figure 17: <Teacher> Open post Use Case Diagram

| USE CASE 13 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE013 | Use-case Version | 2.0 |
| Use-case Name | Open post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher open question or article Goal: - Open question or article Triggers - Teacher clicks setting icon and clicks “Open” in Question or Article screen. Preconditions: - User must login as Teacher role. - Question or article is in teacher’s owned classroom. - Article or question in “Close” state. Post Conditions: - On Success: Question or Article is opened - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question/Article screen and clicks setting icon.; System displays drop down list.. 2; Teacher clicks “Open”. [Alternative 1]; System displays question/article screen with “Leave a reply” area. [Alternative 2]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks different place in page or clicks setting icon again.; Drop down list is hidden. Nothing is changed.. 2; If post is question, “Ask teacher” will be display too.. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher can reply or if post is question, teacher can also invite other teachers to answer it. |

##### <Teacher> Delete post Use Case Diagram

Figure 18: <Teacher> Delete post Use Case Diagram

| USE CASE 14 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE014 | Use-case Version | 2.0 |
| Use-case Name | Delete post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher delete owned question or article Goal: - Delete question or article Triggers - Teacher clicks setting icon and clicks “Delete” button in Question or Article screen. Preconditions: - User must login as Teacher role. - Teacher is owner of question or article. - Article or question in “Open” state. Post Conditions: - On Success: Question or Article is deleted - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question/Article screen and clicks setting icon; System displays drop down list. 2; Teacher clicks “Delete”; System displays “Delete post” popup: - “OK”: button - “Cancel”: button. 3; Teacher clicks “OK” button [Alternative 1]; Post is removed and system navigates to post’s owned classroom screen.. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “Cancel” button; Popup disappears and no student is removed.. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher cannot leave answer in closed post or edit closed post. - Teacher cannot delete other users’ posts. - Teacher can delete closed owned post. |

##### <Teacher> Upload material Use Case Diagram

Figure 19: <Teacher> Upload material Use Case Diagram

| USE CASE -15 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE015 | Use-case Version | 2.0 |
| Use-case Name | Upload material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher upload material in owned classroom Goal: - Upload material Triggers - Teacher clicks Upload button in Material tab. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by teacher. Post Conditions: - On Success: New material is uploaded - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks tab “Material”; System displays list of materials in classroom.. 2; Teacher clicks “Upload” button; System displays “Upload material” popup: - “Tag*”: textbox, required. - “Material*”: file input, required - “x” icon: button - “Choose File”: button - “Upload”: button. 3; Teacher inputs “Tag*” [Alternative 1]. 4; Teacher clicks “Choose file” and select file from computer; System displays name of selected material.. 5; Teacher clicks “Upload” button; Material is uploaded and systems show it in material list [Exception 1, 2]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “x” icon button; Popup disappears and no material is uploaded.. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 2; Teacher doesn’t choose material to upload; Show error message: “Please choose material.”. Relationships: - N/A Business Rules: - Teacher can only upload material in owned opened classrooms. - Teacher can only upload one material at time. - Number of Tag is not over 5. - Duplicated tags in Tag do not allow. |

##### <Teacher> Delete material Use Case Diagram

Figure 20: <Teacher> Delete material Use Case Diagram

| USE CASE -16 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE016 | Use-case Version | 2.0 |
| Use-case Name | Delete material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher delete material in owned classroom Goal: - Delete materials Triggers - Teacher clicks “Delete” button in Material tab. Preconditions: - User must login as Teacher role. - Classroom must be owned by teacher and have at least one material. Post Conditions: - On Success: Material is deleted - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Classroom screen and clicks tab “Material”; System displays list of materials.. 2; Teacher clicks “Delete” button; System displays “Delete material” popup: - “OK”: button - “Cancel”: button. 3; Teacher clicks “OK” button [Alternative 1]; Material is deleted and disappears in material list. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “Cancel” button; Popup disappears and no material is deleted.. Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher can only delete materials in owned classrooms. - Deleted material is only deleted from classrooms; it’s still available in student’s folder if it has already added to. |

##### <Teacher> Invite teacher answering question Use Case Diagram

Figure 21: <Teacher> Invite teacher answering question Use Case Diagram

| USE CASE -17 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE017 | Use-case Version | 2.0 |
| Use-case Name | Invite teacher answering question |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher invite another teachers to join into discussion in question Goal: - Invite teacher to answering question Triggers - Teacher clicks “Ask teacher” button in Question screen. Preconditions: - User must login as Teacher role. - Question must be in “Open” state and in teacher’s owned classroom. Post Conditions: - On Success: Teachers are invited received invitation and can discuss in question. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question screen and clicks “Ask teacher” button; System displays popup “Ask teacher student to join class”: - “Teacher*”: textbox, required - “Invite”: button. - “x” icon: button. [Alternative 1]. 2; Teacher inputs student’s name; System show drop down list with suggest teachers base on teacher’s name. 3; Teacher chooses another teacher from drop down list. 4; Click “Invite” button; Popup is closed, invited teachers receive invitations and they can answer this question. [Alternative 2] [Exceptions 1]. Alternative Scenario: No; Actor Action; System Response. 1; Teacher clicks “x” icon; Popup is closed and no teacher is invited. 2; Teacher types in text box instead of chooses from dropdown list; Popup is closed and no teacher is invited. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Teacher*” blank; Show error message: “Please provide at least one teacher.”. Relationships: - N/A Business Rules: - Teacher must choose teacher from suggest drop down list instead of types text. - Suggested teachers must be active accounts. - Teacher can invite other teachers only in question and this question must be opened. |

##### <Teacher> Want answer Use Case Diagram

Figure 22: <Teacher> Want answer Use Case Diagram

| USE CASE -18 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE018 | Use-case Version | 2.0 |
| Use-case Name | Want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher want answer to increase the interest of question Goal: - Want answer to increase the interest of question Triggers - Teacher checks in un-checked “Want answer” checkbox Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Number of “Want answer” increases 1 - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question screen and checks in “Want answer(s)” check box.; The number of “Want answer” increases 1 and checkbox is checked. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Closed question allows “Want answer” function - Teacher cannot use “Want answer” twice with same question (one teacher only can increase 1 of “Want answer” number) - Teacher can use “Want answer” function with any question in any classroom |

##### <Teacher> Un-want answer Use Case Diagram

Figure 7: <Teacher> Un-want answer Use Case Diagram

| USE CASE -19 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE019 | Use-case Version | 2.0 |
| Use-case Name | Un-want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher un-want answer to decrease the interest of question Goal: - Un-want answer to increase the interest of question Triggers - Teacher unchecks in checked “Want answer” checkbox Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Number of “Want answer” decreases 1 - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Question screen and unchecks in “Want answer(s)” checkbox.; The number of “Want answer” decreases 1 and checkbox is un-checked. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Closed question allows “Un-want answer” function - Teacher can only uncheck the checked checkbox. |

##### <Teacher> Follow teacher Use Case Diagram

Figure 24: <Teacher> Follow teacher Use Case Diagram

| USE CASE -20 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE020 | Use-case Version | 2.0 |
| Use-case Name | Follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher follow other teachers to get more interest question for news feed Goal: - Follow teacher Triggers - Teacher click “Follow” button in other teacher’s profile screen Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Teacher follows another one. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to another one’s Profile screen and clicks “Follow” button; Teacher follows another one and button “Follow” change to “Unfollow”. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Teacher cannot follow himself. - Only teachers can be followed. - Banned teachers cannot be followed. |

##### <Teacher> Un-follow teacher Use Case Diagram

Figure 24: <Teacher> Un-follow teacher Use Case Diagram

| USE CASE -21 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE021 | Use-case Version | 2.0 |
| Use-case Name | Un-follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows teacher un-follow other teachers to prevent get more news from them Goal: - Un-follow teacher Triggers - Teacher click “Unfollow” button in other teacher’s profile screen Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Teacher un-follows another one. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to another one’s Profile screen and clicks “Unfollow” button [Alternative 1]; Teacher un-follows another one and button “Unfollow” change to “Follow”. Alternative Scenario: No; Actor Action; System Response. 1; Teacher goes to dashboard screen, clicks on tab “Followed teacher” and clicks “Unfollow” button on teacher he want to un-follow.; Message “You have unfollow <teacher’s name>” is showed and teacher un-follows another one.. Exceptions: - N/A Relationships: - N/A Business Rules: - Only followed teachers can be un-followed. - Banned teachers can be un-followed. |

##### <Teacher> Edit profile Use Case Diagram

Figure 26: <Teacher> Edit profile Use Case Diagram

| USE CASE -22 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE022 | Use-case Version | 2.0 |
| Use-case Name | Edit profile |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher edit profile to update information Goal: - Edit profile Triggers - Teacher clicks “Edit profile” button on Profile screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Profile is updated. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Profile screen and clicks “Edit profile” button; System displays “Edit profile” screen: - “Profile Picture”: file input. - “Display Name*”: textbox, min length: 8, max length: 30, required - “Password*”: textbox, min length: 8, max length 50, required. - “Confirm password*”: textbox, min length: 8, max length 50, required. - “Knowledge about*”: drop down list, required. - “Your tags”: textbox - “About Yourself”: text-area -“Update”: button.. 1; Teacher changes fields. 2; Click “Update” button; Profile is updated and system refreshes “Edit profile” screen with updated information [Exception 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Display Name*” blank; Show error message: “Please provide the display name.”. 2; Teacher enters “Display Name*” not match min and max length; Show error message: “The display name must be between 8 and 30 characters long.”. 3; Teacher leaves “Password*” or “Confirm password*” blank; Show error message: “Please provide a password.”. 4; Teacher enters “Password*” or “Confirm password*” is not matched min and max length; Show error message: “Your password must be between 8 and 50 characters long.”. 5; Teacher enters “Password*” and “Confirm password*” are not matched; Show error message: “Please enter the same password as left.”. 6; Teacher leaves “Knowledge about*” as default; Show error message: “Please choose your knowledge.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Password and confirm password must be same. - Teacher can only edit his profile. - After profile is updated, news feed content changed earliest after 30 minutes |

##### <Teacher> Merge question Use Case Diagram

Figure 27: <Teacher> Merge question Use Case Diagram

| USE CASE -23 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE023 | Use-case Version | 2.0 |
| Use-case Name | Merge question |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case teacher edit profile to update information Goal: - Edit profile Triggers - Teacher clicks “Edit profile” button on Profile screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Profile is updated. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to Profile screen and clicks “Edit profile” button; System displays “Edit profile” screen: - “Profile Picture”: file input. - “Display Name*”: textbox, min length: 8, max length: 30, required - “Password*”: textbox, min length: 8, max length 50, required. - “Confirm password*”: textbox, min length: 8, max length 50, required. - “Knowledge about*”: drop down list, required. - “Your tags”: textbox - “About Yourself”: text-area -“Update”: button.. 1; Teacher changes fields. 2; Click “Update” button; Profile is updated and system refreshes “Edit profile” screen with updated information [Exception 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Display Name*” blank; Show error message: “Please provide the display name.”. Teacher enters “Display Name*” not match min and max length; Show error message: “The display name must be between 8 and 30 characters long.”. 1; Teacher leaves “Password*” or “Confirm password*” blank; Show error message: “Please provide a password.”. 2; Teacher enters “Password*” or “Confirm password*” is not matched min and max length; Show error message: “Your password must be between 8 and 50 characters long.”. 3; Teacher enters “Password*” and “Confirm password*” are not matched; Show error message: “Please enter the same password as left.”. 4; Teacher leaves “Knowledge about*” as default; Show error message: “Please choose your knowledge.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Password and confirm password must be same. - Teacher can only edit his profile. - After profile is updated, news feed content changed earliest after 30 minutes |

##### <Teacher> Search Use Case Diagram

Figure 28: <Teacher> Search Use Case Diagram

| USE CASE -24 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE024 | Use-case Version | 2.0 |
| Use-case Name | Search |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher search question, article, material, classroom, teacher and student. Goal: - Search question, material, classroom, teacher, student in system Triggers - Teacher clicks “Search” button on News feed screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Results of searching is showed. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Teacher goes to News feed screen [Alternative 1]; System displays “News feed” screen with search area: - Search filter: dropdown list - Search textbox - “Search”: button. 2; Teacher chooses filter and inputs search key. 3; Click “Search” button [Alternative 2]; System navigates to Search result screen and displays search results. Alternative Scenario: No; Actor Action; System Response. 1; Teacher goes to Classroom screen; System display “Classroom” screen with search textbox. Teacher enters search key and presses “Enter” key; System display search results in this classroom. 2; Press “Enter” key; System navigates to Search result screen and displays search results. Exceptions: - N/A Relationships: - N/A Business Rules: - Search results also are closed classrooms, questions, article; banned teacher, student; |

#### <Student> Overview Use Case

Figure 29: <Student> Overview Use Case

##### <Student> Accept Invitation Use Case Diagram

Figure 30: <Student> Accept Invitation Use Case Diagram

| USE CASE -25 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE025 | Use-case Version | 2.0 |
| Use-case Name | Accept Invitation |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student accept invitation to join classroom from teacher Goal: - Accept invitation to join classroom Triggers - Student clicks “Confirm” button on invitation. Preconditions: - User must login as Student role. - Student has at least one invitation. Post Conditions: - On Success: Student joined in classroom. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Dashboard screen and clicks “Invitation” tab [Alternative 1]; System displays list of invitations from teachers. 2; Student clicks “Confirm” button on invitation that student wants to accept [Alternative 2]; Message “You have joined <classroom’s name>” is showed and student is added to this classroom.. Alternative Scenario: No; Actor Action; System Response. 1; Student goes to Classroom screen that is invited and clicks “Accept invitation” button; “Accept invitation” button is hidden “Leave” button is showed “Create post” button is showed. 2; Student clicks “Ignore” button; Message “You have ignored the invitation to join <classroom’s name>” is showed and the invitation is removed. Exceptions: - N/A Relationships: - N/A Business Rules: - Student cannot confirm the invitation after ignoring - Student can be invited again to join the classroom that student has ignored - After confirming invitation, news feed content changed earliest after 30 minutes - Student can only create post in classroom after joining classroom (by accepting teacher’s invitation or after teacher accepts student’s request) |

##### <Student> Request for joining class Use Case Diagram

Figure 31: <Student> Request for joining class Use Case Diagram

| USE CASE -26 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE026 | Use-case Version | 2.0 |
| Use-case Name | Request for joining class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student request teacher for joining favorite classroom Goal: - Request for joining classroom Triggers - Student clicks “Join” button on Classroom screen. Preconditions: - User must login as Student role. Post Conditions: - On Success: Request is sent to teacher. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Classroom screen and clicks “Join” button; The request for joining classroom is sent to teacher “Join” button is hidden “Request sent” button is show. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Student can only request for joining classroom if student has not yet invited by teacher. - Student can only create post in classroom after joining classroom (by accepting teacher’s invitation or after teacher accepts student’s request) |

##### <Student> Leave class Use Case Diagram

Figure 32: <Student> Leave class Use Case Diagram

| USE CASE -27 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE027 | Use-case Version | 2.0 |
| Use-case Name | Leave class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student leave joined classroom Goal: - Leave joined classroom Triggers - Student clicks “Leave” button in Classroom screen. Preconditions: - User must login as Student role. - Student has joined at least one classroom Post Conditions: - On Success: Request is sent to teacher. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Classroom screen and clicks “Leave” button [Alternative 1]; System displays “Leave classroom” popup: - “OK”: button - “Cancel”: button. 2; Student clicks “OK” button [Alternative 2]; “Create post” button is hidden “Leave” button is hidden “Join” button is showed. Alternative Scenario: No; Actor Action; System Response. 1; Student goes to Dashboard screen and clicks “Joined classroom” tab; System displays list of joined classrooms. Student clicks “Leave” button on classroom that student wants to leave; System displays “Leave classroom” popup: - “OK”: button - “Cancel”: button. Student clicks “OK” button [Alternative 2]; “Create post” button is hidden “Leave” button is hidden “Join” button is showed. 2; Student clicks “Cancel” button; Popup disappears and student has not left classroom.. Exceptions: - N/A Relationships: - N/A Business Rules: - Student can only leave joined classroom (if student is invited to join or student sends request for joining, student cannot leave classroom) - After leaving, student can request for joining or classroom’s teacher can invite student to join again. - After leaving, news feed content changed earliest after 30 minutes |

##### <Student> Create folder Use Case Diagram

Figure 33: <Student> Create folder Use Case Diagram

| USE CASE -28 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE028 | Use-case Version | 2.0 |
| Use-case Name | Create folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student create folder to manage material Goal: - Create new folder Triggers - Student clicks “Create folder” button in Classroom screen. Preconditions: - User must login as Student role. Post Conditions: - On Success: New folder is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Material screen and clicks “Create folder” button; System displays “Create folder” popup: - “Folder name*”: textbox, min length: 8, max length: 30, required - “Create new folder”: button - “x” icon: button. 2; Student fill “Folder name*”. 3; Student click “Create new folder” [Alternative 1]; Folder is created, popup is hidden and system displays new folder in “Library” tab. Alternative Scenario: No; Actor Action; System Response. 1; Student click “x” icon button; Popup is hidden and no folder is created. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Folder name*” blank; Show error message: “Please provide the folder name.”. 2; Teacher enters “Folder Name*” not match min and max length; Show error message: “The folder name must be between 8 and 30 characters long.”. Relationships: - N/A Business Rules: - Student can create maximum 10 folders - Newest folder is showed at first |

##### <Student> Delete folder Use Case Diagram

Figure 34: <Student> Delete folder Use Case Diagram

| USE CASE -29 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE029 | Use-case Version | 2.0 |
| Use-case Name | Delete folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student create folder to manage material Goal: - Create new folder Triggers - Student clicks “Create folder” button in Classroom screen. Preconditions: - User must login as Student role. Post Conditions: - On Success: New folder is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Material screen and clicks “Create folder” button; System displays “Create folder” popup: - “Folder name*”: textbox, min length: 8, max length: 30, required - “Create new folder”: button - “x” icon: button. 2; Student fill “Folder name*”. 3; Student click “Create new folder” [Alternative 1]; Folder is created, popup is hidden and system displays new folder in “Library” tab. Alternative Scenario: No; Actor Action; System Response. 1; Student click “x” icon button; Popup is hidden and no folder is created. Exceptions: No; Actor Action; System Response. 1; Teacher leaves “Folder name*” blank; Show error message: “Please provide the folder name.”. 2; Teacher enters “Folder Name*” not match min and max length; Show error message: “The folder name must be between 8 and 30 characters long.”. Relationships: - N/A Business Rules: - Student can create maximum 10 folders - Newest folder is showed at first |

##### <Student> Add material to folder Use Case Diagram

Figure 35: <Student> Add material to folder Use Case Diagram

| USE CASE -30 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE030 | Use-case Version | 2.0 |
| Use-case Name | Add material to folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows student add favorite material to folder Goal: - Add material to folder Triggers - Student clicks “Folder” button on material that student want to add. Preconditions: - User must login as Student role. - Student must have at least one folder. Post Conditions: - On Success: Material is added to folder. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Classroom screen and clicks “Material” tab; System displays list of material of classroom. 2; Student clicks “Folder” button on material that student want to added; System displays popup “Add to folder”: - List of created folder - “x” icon button. 3; Student select folder [Alternative 1]; Material is added to folder, and system displays message “Added” replace for “Folder” button. Alternative Scenario: No; Actor Action; System Response. 1; Student click “x” icon button; Popup is hidden and material is added to folder. Exceptions: - N/A Relationships: - N/A Business Rules: - Student can create maximum 10 folders - Newest folder is showed at first |

##### <Student> Delete material Use Case Diagram

Figure 36: <Student> Delete material Use Case Diagram

| USE CASE -31 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE031 | Use-case Version | 2.0 |
| Use-case Name | Delete material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 16 (QAPE016) WITH DIFFERENT POINTS: Actor: - Student Triggers - Student clicks “Delete” button in Folder screen. Preconditions: - User must login as Student role. Main Success Scenario: Step; Actor Action; System Response. 1; Student goes to Folder screen.; System displays list of material. Other steps (begin from step 2) reference to QAPE016 USE CASE. Business Rules: - Deleted material is only deleted from folder; it’s still available in owned classroom. |

##### <Student> Create post Use Case Diagram

Figure 37: <Student> Create post Use Case Diagram

| USE CASE 32 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE032 | Use-case Version | 2.0 |
| Use-case Name | Create post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 10 (QAPE010) WITH DIFFERENT POINTS: Actor: - Student Preconditions: - User must login as Student role. - Student has joined classroom - Classroom is “open” state |  |  |  |

##### <Student> Edit post Use Case Diagram

Figure 38: <Student> Edit post Use Case Diagram

| USE CASE 33 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE033 | Use-case Version | 2.0 |
| Use-case Name | Edit post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 11 (QAPE011) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Delete post Use Case Diagram

Figure 38: <Student> Delete post Use Case Diagram

| USE CASE 33 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE033 | Use-case Version | 2.0 |
| Use-case Name | Delete post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 14 (QAPE014) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Want answer Use Case Diagram

Figure 22: < Student> Want answer Use Case Diagram

| USE CASE -34 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE034 | Use-case Version | 2.0 |
| Use-case Name | Want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 18 (QAPE018) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Un-want answer Use Case Diagram

Figure 7: < Student> Un-want answer Use Case Diagram

| USE CASE -35 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE035 | Use-case Version | 2.0 |
| Use-case Name | Un-want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 19 (QAPE019) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Follow teacher Use Case Diagram

Figure 24: < Student> Follow teacher Use Case Diagram

| USE CASE -36 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE036 | Use-case Version | 2.0 |
| Use-case Name | Follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 20 (QAPE020) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Un-follow teacher Use Case Diagram

Figure 24: < Student> Un-follow teacher Use Case Diagram

| USE CASE -37 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE037 | Use-case Version | 2.0 |
| Use-case Name | Un-follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 21 (QAPE021) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Edit profile Use Case Diagram

Figure 26: <Student> Edit profile Use Case Diagram

| USE CASE -38 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE038 | Use-case Version | 2.0 |
| Use-case Name | Edit profile |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 22 (QAPE022) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Search Use Case Diagram

Figure 28: <Student> Search Use Case Diagram

| USE CASE -39 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE039 | Use-case Version | 2.0 |
| Use-case Name | Search |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 24 (QAPE024) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |