MINISTRY OF EDUCATION AND TRAINING

FPT UNIVERSITY

Capstone Project Document

Q & A Platform for Educators

| Group 11 |  |
| --- | --- |
| Group members | Kha Hoàng Minh – Team Leader – SE60979 Trương Như Khang – Team Member – SE60992 Trần Đìng Thi – Team Member – SE61137 (Dropped out) Tạ Đức Tùng – Team Member – 60416 (Dropped out) |
| Supervisor | Nguyễn Huy Hùng |
| Ext. Supervisor | N/A |
| Capstone Project code | QAPE |

-Ho Chi Minh City, May 11 2015-

This page is intentionally left blank

# Table of Contents

Table of Contents	3

List of Tables	5

List of Figures	5

Definitions, Acronyms, and Abbreviations	8

A.	Report No. 1 Introduction	9

1.	Project Information	9

2.	Introduction	9

3.	Current Situation	9

4.	Problem Definition	9

5.	Proposed Solution	10

5.1	Feature functions	10

5.2	Advantages and disadvantages	10

6.	Functional Requirements	10

7.	Role and Responsibility	11

B.	Report No.2 Software Project Management Plan	12

1.	Problem Definition	12

1.1	Name of this Capstone Project	12

1.2	Problem Abstract	12

1.3	Project Overview	12

2.	Project organization	14

2.1	Software Process Model	14

2.2	Roles and responsibilities	15

2.3	Tools and Techniques	16

3.	Project Management Plan	17

3.1	Product Backlog	17

3.2	Sprint Backlog	18

3.3	All Meeting Minutes	18

4.	Coding Convention	18

C.	Report No. 3 Software Requirement Specification	19

1.	User Requirement Specification	19

1.1	Guest Requirement	19

1.2	Student Requirement	19

1.3	Teacher Requirement	19

1.4	Admin Requirement	20

2.	System Requirement Specification	20

2.1	External Interface Requirement	20

2.2	System Overview Use Case	20

2.3	List of Use Case	21

3.	Software System Attribute	84

3.1	Usability	84

3.2	Reliability	84

3.3	Availability	84

3.4	Security	84

3.5	Maintainability	84

3.6	Portability	84

3.7	Performance	84

4.	Conceptual Diagram	84

D.	Report No. 4 Software Design Description	85

1.	Design Overview	85

2.	System architecture design	86

2.1	Web architecture design	86

3.	Component Diagram	87

4.	Detailed Description	87

4.1	Class Diagram	87

4.2	Class Diagram Explanation	89

4.3	Sequence Diagram	95

5.	User Interface Design	106

5.1	Guest Interface Design	106

5.2	Teacher Interface Design	107

5.3	Student Interface Design	123

5.4	Confirm popup	128

6.	Database Design	129

6.1	Logical Diagram	129

6.2	Data Dictionary	129

7.	Algorithms	129

7.1	News feed algorithm	129

7.2	Similar Grouping algorithm	129

E.	Report No. 5 System Implementation & Test	129

1.	Introduction	129

1.1	Overview	129

1.2	Test Approach	129

2.	Database Relationship Diagram	129

2.1	Physical Diagram	129

2.2	Data Dictionary	130

3.	Performance Measurement	130

4.	Test Plan	130

4.1	Features to be tested:	131

4.2	Features not to be tested:	131

5.	System Testing Test Case	131

5.1	Teacher core flow	133

5.2	Student core flow	144

F.	Report No. 6 Software User’s Manual	153

1.	Installation Guide	153

1.1	Setting up environment at server side	153

1.2	Deployment at server side	153

1.3	Setting up the environment at client side	156

2.	User Guide	156

# List of Tables

Table 1: Definitions	8

Table 2: Roles and Responsibilities	11

Table 3 Current Situation	13

Table 4: Hardware Requirement for Server	14

Table 5: Roles and Responsibilities Details	16

Table 6: Product Backlog Detail	18

Table 7: Sprint 1	18

Table 8: Entity data dictionary	85

Table 9: Component dictionary	87

Table 10: Class dictionary	89

Table 11 Data Dictionary	130

Table 12 Attribute Data Dictionary	130

# List of Figures

Figure 1: Scrum Development Model*	14

Figure 2: System Overview Use Case	20

Figure 3: <Guest> Overview Use Case	20

Figure 4: <Guest> Login Use Case Diagram	21

Figure 5: <Guest> Register Use Case Diagram	22

Figure 6: <Teacher> Overview Use Case	24

Figure 7: <Teacher> Create class Use Case Diagram	25

Figure 7: <Teacher> Invite student Use Case Diagram	27

Figure 9: <Teacher> Edit class Use Case Diagram	29

Figure 10: <Teacher> Close class Use Case Diagram	30

Figure 11: <Teacher> Reopen class Use Case Diagram	32

Figure 12: <Teacher> Accept request of student Use Case Diagram	33

Figure 13: <Teacher> Remove student Use Case Diagram	35

Figure 14: <Teacher> Create post Use Case Diagram	36

Figure 15: <Teacher> Edit post Use Case Diagram	38

Figure 16: <Teacher> Close post Use Case Diagram	40

Figure 17: <Teacher> Open post Use Case Diagram	41

Figure 18: <Teacher> Delete post Use Case Diagram	43

Figure 19: <Teacher> Upload material Use Case Diagram	44

Figure 20: <Teacher> Delete material Use Case Diagram	46

Figure 21: <Teacher> Invite teacher answering question Use Case Diagram	47

Figure 22: <Teacher> Want answer Use Case Diagram	49

Figure 23: <Teacher> Un-want answer Use Case Diagram	50

Figure 24: <Teacher> Follow teacher Use Case Diagram	51

Figure 25: <Teacher> Un-follow teacher Use Case Diagram	52

Figure 26: <Teacher> Edit profile Use Case Diagram	54

Figure 27: <Teacher> Merge question Use Case Diagram	56

Figure 28: <Teacher> Search Use Case Diagram	58

Figure 29: <Student> Overview Use Case	60

Figure 30: <Student> Accept Invitation Use Case Diagram	60

Figure 31: <Student> Request for joining class Use Case Diagram	62

Figure 32: <Student> Leave class Use Case Diagram	63

Figure 33: <Student> Create folder Use Case Diagram	65

Figure 34: <Student> Delete folder Use Case Diagram	66

Figure 35: <Student> Add material to folder Use Case Diagram	67

Figure 36: <Student> Delete material Use Case Diagram	69

Figure 37: <Student> Create post Use Case Diagram	69

Figure 38: <Student> Edit post Use Case Diagram	70

Figure 39: <Student> Delete post Use Case Diagram	71

Figure 40: < Student> Want answer Use Case Diagram	71

Figure 41: < Student> Un-want answer Use Case Diagram	72

Figure 42: < Student> Follow teacher Use Case Diagram	72

Figure 43: < Student> Un-follow teacher Use Case Diagram	73

Figure 44: <Student> Edit profile Use Case Diagram	73

Figure 45: <Student> Search Use Case Diagram	74

Figure 46: <System> Overview Use Case	74

Figure 47: <System> Push Notification Use Case Diagram	75

Figure 48: <System> Feed News Use Case Diagram	76

Figure 49: <Admin> Overview Use Case	78

Figure 13: <Admin> Manage user Use Case Diagram	78

Figure 51: <Admin> Search Use Case Diagram	79

Figure 52: <Admin> Delete post Use Case Diagram	80

Figure 53: <Admin> Close class Use Case Diagram	81

Figure 54: <Admin> Reopen class Use Case Diagram	81

Figure 55: <Admin> Delete material Use Case Diagram	82

Figure 56: Conceptual diagram	84

Figure 57: Component diagram	86

Figure 58: Class diagram	87

Figure 59: <Teacher> Create classroom sequence	94

Figure 60: <Teacher> Invite student sequence	95

Figure 61: <Teacher> Invite teacher sequence	95

Figure 62: <Teacher> Upload material sequence	96

Figure 63: <Teacher> Group questions sequence	97

Figure 64: <Teacher> Merge questions sequence	98

Figure 64: <Teacher> Answer multi questions sequence	99

Figure 66: <Teacher> Accept request sequence	100

Figure 66: <Student> Request to join	100

Figure 66: <Student> Add to folder	101

Figure 66: <Teacher, Student> Create post	102

Figure 66: <Teacher, Student> Delete post	103

Figure 66: <Teacher, Student> Want answer	104

Figure 66: <Teacher, Student> Answers	105

Figure 66: <Teacher, Student> Accept answer	105

Figure 59: Login and register	106

Figure 60: News feed	107

Figure 61: Dashboard	109

Figure 62: Create classroom	110

Figure 63: Create post	111

Figure 64: Classroom view	113

Figure 65: Post view	115

Figure 66: Update classroom	116

Figure 67: Edit post	117

Figure 68: Merge question	118

Figure 69: Create new merged question	119

Figure 70: Invite student popup	120

Figure 71: Invite teacher popup	120

Figure 72: Upload material popup	121

Figure 73: Tracking	122

Figure 74: Dashboard	122

Figure 75: Classroom view	123

Figure 76: Post view	124

Figure 77: Manage material	125

Figure 78: Folder view	125

Figure 79: Add to folder	126

Figure 80: Add to folder	127

Figure 81: Confirm popup	127

Figure 81: Physical database diagram	129

Figure 82: Teacher core flow	130

Figure 83: Student core flow	131

# Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| QAPE | Q & A Platform for Educators |

Table 1: Definitions

# Report No. 1 Introduction

## Project Information

- Project name: Q&A Platform for Educators

- Project Code: QAPE

- Product Type: Web Application

- Start Date: May 11th, 2015

- End Date: August 11th, 2015

## Introduction

Nowadays, the development of internet and information technology led to the dramatic increase in trend of studying online. More and more information together with limited school time makes having a website that supports studying is needed.

This project is a Q&A Web application where students and teachers can exchange information and other educational materials. Students can learn more things about the subject from posts of teachers or find the answers from other people.

## Current Situation

There is a lot of popular Q&A websites like Quora, Yahoo! Answers, Stack Overflow… People can post threads or answer the questions pretty easy using its account or connect to other accounts. These sites also have rating system for questions and responses in order to rate users as well.

Quora is rated as the best Q&A websites where you can find the answer for your question from real doctors, lawyers, chefs, engineers and more.

Yahoo! Answer is such as a longstanding Q&A website that everyone can join a thread and answer their question. The response will be awarded 10 points if the rate is highly recommended or 2 points if the rate is lower.

Stack Overflow is a Q&A websites for IT people with a lot of the professional and enthusiasm users. You can post a thread and wait responses from a lot of experienced programmers.

## Problem Definition

Most of Q&A problems are about the rewards of their good contributions. Somebody complained they should deserve better.

Quora and Yahoo! Answer are known as the Q&A famous website but their objects are about a lot of different issues in life. These websites doesn’t only focus on education so that students and teachers will be difficult for sharing their knowledge. Spamming questions are also problems of them. On the other hand, Stack Overflow only focuses on programing rather than diversifying subjects. All of them do not yet support the true studying environment.

## Proposed Solution

We suggest developing a Q&A website that focuses on studying. This website is such as a university in reality that includes many classes, teachers and students. It supports teachers share their additional lectures because of lacking of time. It also helps students ask self-confidently because some of them feel shy when asking in school.

### Feature functions

- Teachers have their classes with lectures and students. They can share additional lectures and studying materials, invites students join their classes. They also can invite other teachers together discuss about lectures or question.

- Students can ask about not yet understanding issues. They also join in classes to learn additional subject, follow their favorite teachers and manage studying material that uploaded by teachers.

### Advantages and disadvantages

The advantages and disadvantages of the proposed solution:

- Advantage:

- Teachers can upload their studying material (.doc, .pdf…) and students can manage it online.

- By supporting real time notification and discussion, students can imagine this website as the university with many classes, teachers and friends. They will feel free to ask anything.

- Users will have their right answers faster than they do on their own. That leads to learn better in real classes.

- System has a variety of categories that is better than Stack Overflow but it is not a mess such as Quora or Yahoo! Answers.

- Disadvantage:

- System do not support the users suggest teacher to join threads to answer the questions.

- Cost time waiting to approve to join a class.

## Functional Requirements

Function requirements of the system are listed as below:

For Teachers:

- Create classes.

- Create a post. Post types include: articles, questions, answer, and upload material.

- Invite other teachers to answer questions in the classes.

- Invite students to join the discussion in a class.

- Track students’ questions to see which topics a student is less known about.

- Support real time notification.

- Support real time in discussion.

For Students:

- Create a post: articles, questions, answer.

- Manage learning materials: allowing students to create folders to store different kinds of studying documents.

- Support real time notification.

- Support real time in discussion.

- Follow a teacher.

- Send a request to join in a teacher’s class.

- Support an easy way to add mathematic equation, code highlighting besides other normal text formatting for editor.

- Suggest related posts.

## Role and Responsibility

| No | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Project Manager | Instructor | HungNH@fpt.edu.vn |
| 2 | Kha Hoàng Minh | Developer | Leader | MinhKHSE60979@fpt.edu.vn |
| 3 | Trương Như Khang | Developer | Member | KhangTNSE60992@fpt.edu.vn |
| 4 | Trần Đình Thi | Developer | Member | ThiTDSE61137@fpt.edu.vn |
| 5 | Tạ Đức Tùng | Developer | Member | TùngTD60416@fpt.edu.vn |

Table 2: Roles and Responsibilities

# Report No.2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Q&A Platform for Educators (QAPE)

### Problem Abstract

Nowadays, in almost schools and university, the level of exchange knowledge between students and teachers are not much. A result of learning and teaching has not reached the highest efficiency with the following reasons:

Teaching hours of pretty little, much knowledge so that teachers cannot answer all questions of students during class, students fell shy to ask about their problems are not understood.

So building online Q&A system is urgently needed employment in the current educational context. This system will help teachers and students interact with each other through an application Website. Teachers can create their own classes are teaching on the Website and allow their student can join and post all question in that. Teacher can answer question in owned classroom or invites other teachers to join and answer that question. They also can upload material and document for students that help them understand clearly the problem they do not understand.

.

### Project Overview

#### Current Situation

| Website | Advantages | Disadvantages |
| --- | --- | --- |
| Quora.com | -Can get answer by a prof. -There are more Category -User can edit question and edit answer from other user. | -Too much Category -Everyone can answer question. -Hard to find old answer. -There is not real time discussion. Answer only. |
| Yahoo! Answer | -Can best answer by rating point -Can ask everything: travel, book, films, social…. | -Everyone can answer question. -No good interface design (too much word) |
| Stack Overflow | -Always pop Google search. -So much data and load fast. | -No good design interface. -There is not Category. -There are much Basic question. |

Table 3 Current Situation

#### The Proposed System

From above disadvantages, this project is going to build a website that help teacher and student can communicate with each other easier and can get the answer from who what they want.

#### Website

For Teachers:

Create classes

Create a post. Post types include: articles, questions, answer, and upload material

Invite other teachers to answer questions in the classes

Invite students to join the discussion in a class

Track students’ questions to see which topics a student is less known about

Real time notification

Real time in discussion

For Students:

Create a post: articles, questions, answer

Manage learning materials: allowing students to create folders to store different kinds of studying documents.

Real time notification

Real time in discussion

Follow a teacher

Send a request to join in a teacher’s class.

Note: the editor must support an easy way to add mathematic equation, code highlighting besides other normal text formatting.

Suggest related posts

#### Boundaries of the System

This system is a Web application that helps student and teacher communicate with each other by Question and Answer.

There are three type of account: Student, Teacher, and Admin. They have different features.

#### Development Environment

##### Hardware requirements

For server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wi-Fi (4 Mbps) | Cable, Wi-Fi (8 Mbps) |
| Operating System | Ubuntu 10.04 | Ubuntu 10.04 |
| Computer Processor | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core (12M Cache, 2.50 GHz) |
| Computer Memory | 1GB RAM | 2GB or more |

Table 4: Hardware Requirement for Server

##### Software requirements

- Handle Products and sprints backlog: MS Excel 2013.

- Implement Website and service: IntelliJ v13.1.6.

- Create and manage database for system: MySQL v5.6.24 and MySQL Workbench v6.6.3.

- Source control: Git hub.

- Create models and diagrams: Software Ideas Modeler.

- Communicate and meeting: Skype 7.0 and Google mail.

- System and platform development: Window 7.

## Project organization

### Software Process Model

Figure 1: Scrum Development Model*

Because of the project characteristics, we decide to make progress in series of sprints which are time boxed iterations in one week. At the beginning of one sprint, through sprint planning meeting, all team members will discuss together to define sprint backlog which is suitable to be completed within a week. Daily meeting and online conference are used to manage all activities and issues troubleshoot. At the end of sprint, product owner and developer team will review completed product to figuring out the necessary changes for products.

*Reference from http://www.hanoiscrum.net

### Roles and responsibilities

| No | Full name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1 | Nguyễn Huy Hùng | Scrum Master/Product Owner | - Specify user requirement - Control the development process - Give out technique and business analysis support |
| 2 | Kha Hoàng Minh | Team Leader, BA, DEV, Tester | - Managing process - Designing database - Clarifying requirements - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 3 | Trương Như Khang | Team Member, BA, DEV, Tester | - Designing database - Clarifying requirements - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 4 | Trần Đình Thi | DEV | - Prepare documents - GUI Design - Create test plan - Coding - Testing |
| 5 | Tạ Đức Tùng | DEV | - Prepare documents - GUI Design - Create test plan - Coding - Testing |

Table 5: Roles and Responsibilities Details

### Tools and Techniques

-  Front-end technologies: HTML5, CSS3, JavaScript, jQuery, AJAX.

-  Back-end technologies:

+Website:  Java

+Framework: Spring.

-  Web Server: Installed Tomcat 7.0.61.

-  Database Management System: MySQL 5.6.

## Project Management Plan

### Product Backlog

| Project: Q&A Platform for Educators |  |  |  |
| --- | --- | --- | --- |
| ID | Function | Description | Added Sprint |
| 1 | Register | Registering to become member of website |  |
| 2 | Login/Logout | Accessing the account to use their features |  |
| 3 | Get forgotten password | Resetting password if forgetting |  |
| 4 | Edit profile | Users edit their profile |  |
| 5 | Create class | Teachers create class for student's joining |  |
| 6 | Create article, question, answer | User post an article, ask a question or answer a question |  |
| 7 | Upload material | Teachers upload their studying documents |  |
| 8 | Invite teacher | Teachers invite other teachers to answer a question on |  |
| 9 | Invite student | Teachers invite students to join the discussion in class |  |
| 10 | Accept/Deny an invitation | Users accept/deny teachers' invitation |  |
| 11 | Accept/Deny a request | Teachers accept/deny a joining request from student |  |
| 12 | Track student | Teachers track students’ questions to see which topics a student is less known about |  |
| 13 | Manage post | Users manage their post (edit, remove post), Admin only can remove post. |  |
| 14 | Manage class | Teachers manage students in their class |  |
| 15 | Real time notify | System support real time notification when followed teachers have new posts or posts have new reply |  |
| 16 | Real time discuss | New answers or replies will show at real time without refreshing page |  |
| 17 | Manage learning materials | Students to create folders to store different kinds of studying documents |  |
| 18 | Follow teacher | Students follow their favorite teachers |  |
| 19 | Send a request | Students send a request to join in a teacher’s class. |  |
| 20 | Suggest related post | System suggest related posts (related articles, related questions) for users |  |
| 21 | Search | Users search posts or other users |  |
| 22 | Manage users | Admin can activate/deactivate users |  |

Table 6: Product Backlog Detail

### Sprint Backlog

#### Sprint 1

| No | Task | Implementer | Estimated hours |
| --- | --- | --- | --- |
| 1 | Design homepage | MinhKH | 10 |
| 2 | Design register page | ThiTD | 6 |
| 3 | Design login form | ThiTD | 6 |
| 4 | Design get forget password page | ThiTD | 6 |
| 5 | Design student dashboard | TungTD | 8 |
| 6 | Design teacher dashboard | TungTD | 8 |
| 7 | Design admin dashboard | TungTD | 8 |
| 8 | Report 1 | ThiTD | 4 |
| 9 | Review report 1 | MinhKH | 3 |
| 10 | Setup environment turorial | KhangTN | 8 |
| 11 | Create overall use-case | KhangTN | 15 |
| 12 | Create guest use-cases | ThiTD | 10 |
| 12 | Create ERD | MinhKH | 12 |
| 13 | Create System Architectural Design | KhangTN | 10 |
| 14 | Report 2 | TungTD | 8 |
| 15 | Review report 2 | MinhKH | 3 |

Table 7: Sprint 1

### All Meeting Minutes

Place at Meeting Minute folder in Github.

## Coding Convention

Use Java coding convention to develop website.

Summary:

Naming Convention:

Use camel case for both variable and function name.

Use Pascal case for class name.

Indentation:

Avoid lines longer than 80 characters, since they are not handled well by many terminals and tools.

Declaration:

One declaration per line is recommended since it encourages commenting.

In absolutely no case should variables and functions be declared on the same line.

Do not put different types on the same line.

Code Examples:

Follow “Code Conventions for the Java TM Programming Language, by Sun Microsystems, rev April 20, 1999”.

http://www.oracle.com/technetwork/java/codeconventions-150003.pdf

# Report No. 3 Software Requirement Specification

## User Requirement Specification

### Guest Requirement

Guest is a person who doesn’t access to the system. There are some functions guest can use:

- Register

- Login

### Student Requirement

Student is a person who accesses to the system with role “student”. There are functions student can use:

- Manage owned questions/articles/answers (create new, edit and delete)

- Request to join/Leave classrooms

- Manage materials (add material to folder, delete material in folder)

- Manage folders (create new, delete)

- Want answer the questions

- Accept answers

- Like/Unlike articles

- Follow/Un-follow teachers

- Edit profile

- Search

- Logout

### Teacher Requirement

Teacher is a person who accesses to the system with role “teacher”. There are functions teacher can use:

- Mange owned classrooms (create new, edit, close)

- Manage questions/articles/answers in owned classrooms (create new, edit, close)

- Manage owned questions/articles/answers (create new, edit, delete)

- Upload/Delete materials in owned classrooms

- Accept/Remove students in owned classrooms

- Invite students to join owned classrooms

- Invite teachers to answer questions in owned classrooms

- Merge questions in owned classrooms

- Answer multiple questions at once

- Want answer the questions

- Accept answers

- Like/Unlike articles

- Follow/Un-follow teachers

- Edit profile

- Search

- Logout

### Admin Requirement

Admin is a person who has the right of administration. There are functions admin can use:

- Manage articles/questions/answers (delete)

- Manage users (activate, deactivate)

- Manage category (create new, delete)

## System Requirement Specification

### External Interface Requirement

#### User Interface

- General requirement for graphics user interface is the GUI should be simple, clear, intuitive, and reminiscent.

- The interface design is an iterate process includes design, sketching, prototyping, user assessment.

#### Hardware Interface

- N/A

#### Software Interface

- Run with Google Chrome (Version 43.0.2357.132 m) and Cốc Cốc (Version 43.0.2357.126) browsers and must support JavaScript and html5.

- The screen of browsers must be at least 1024 x 768px to browse complete part of website.

#### Communication Protocol

- Using HTTP/HTTPS protocol

### System Overview Use Case

Figure 2: System Overview Use Case

### List of Use Case

#### <Guest> Overview Use Case

Figure 3: <Guest> Overview Use Case

##### <Guest> Login Use Case Diagram

Figure 4: <Guest> Login Use Case Diagram

| USE CASE -1 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE001 | Use-case Version | 2.0 |
| Use-case Name | Login |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest login to the system Goal: - Allows guest login to the system Triggers - Guest clicks Login button on Welcome screen. Preconditions: - N/A Post Conditions: - On Success: Guest logged in to the system. - On Failure: Show Login screen with error message Main Success Scenario: Step; Actor Action; System Response. 1; System displays Welcome screen: - “Email”: textbox, min length 8, max length 255. - “Password”: textbox, min length: 8, max length 50. -“Login”: button.. 2; Guest inputs email and password. 3; Click “Login” button; System navigates to News feed screen. [Exceptions 1, 2, 3]. Alternative Scenario: - -N/A Exceptions: No; Actor Action; System Response. 1; Guest leaves “Email” or “Password” textboxes blank.; Show login screen with message: “Invalid email or password”.. 2; Guest logins with wrong username or password.; Show login screen with message: “Invalid email or password”.. 3; Guest logins with non-existed account.; Show login screen with message: “Invalid email or password”.. Relationships: - N/A Business Rules: - Guest have to login with Student account, Teacher account or Admin account to access the web application. |

##### <Guest> Register Use Case Diagram

Figure 5: <Guest> Register Use Case Diagram

| USE CASE -2 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE002 | Use-case Version | 2.0 |
| Use-case Name | Register |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Guest Summary: - This use case allows guest register an account Goal: - Allows guest login register an account Triggers - Guest clicks Register button on Welcome screen. Preconditions: - N/A Post Conditions: - On Success: New account is created and guest logged in to the system. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; System displays Welcome screen: - “Email*”: textbox, min length 8, max length 255, regular expression: “^[a-zA-Z0-9_.+-]+@[a-zA-Z0-9-]+\.[a-zA-Z0-9-.]+$" required. - “Password*”: textbox, min length: 8, max length 50, required. - “Confirm password*”: textbox, min length: 8, max length 50, required. - “Sepciality*”: drop down list, required. - “You are*”: select radio button, required. -“Register”: button.. 2; Guest inputs all required fields. 3; Click “Register” button; New account is created and system navigates to News feed screen. [Exceptions 1, 2, 3, 4, 5] [Alternative 1]. Alternative Scenario: No; Actor Action; System Response. 1; Guest enters existed email address and clicks Register button; Show message: “This email has been used”.. Exceptions: No; Actor Action; System Response. 1; Guest leaves “Email*” blank or enters one not matched regular expression; Show error message: “Please enter a valid email address.”. 2; Guest leaves “Password*” or “Confirm password*” blank; Show error message: “Please provide a password.. 3; Guest enters “Password*” or “Confirm password*” is not matched min and max length; Show error message: “Your password must be between 8 and 50 characters long.”. 4; Guest enters “Password*” and “Confirm password*” are not matched; Show error message: “Please enter the same password as above.”. 5; Guest leaves “Speciality*” as default; Show error message: “Please choose your knowledge.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Email address must be unique. - Password and confirm password must be same. |

#### <Teacher> Overview Use Case

Figure 6: <Teacher> Overview Use Case

##### <Teacher> Create class Use Case Diagram

Figure 7: <Teacher> Create class Use Case Diagram

| USE CASE -3 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE003 | Use-case Version | 2.0 |
| Use-case Name | Create class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user create the classroom and invite student to join classroom Goal: - Create new classroom Triggers - User clicks “Create class” button in Dashboard screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: New classroom is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Dashboard screen and clicks “Create class” button; System displays Create classroom screen: - “Class name*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Invite student”: textbox. - “Category*”: drop down list, required. - “Class’s Description*”: text-area, , min length 20, max length 350, required. - “Create class”: button.. 2; User inputs all required fields. 3; Click “Create class” button; New classroom created and system navigates to classroom screen. [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; User leaves “Class name*” blank; Show error message: “Please provide the class's name.”. 2; User enters “Class name*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; User leaves “Category*” as default; Show error message: “Please select category.”. 5; User leaves “Class’s description*” blank; Show error message: “Please provide the description.”. 6; User enters “Class’s description*” is not match min and max length; Show error message: “The description must be between 20 and 255 characters long.”. Relationships: - Extend for Invite student (Select invite student function) Business Rules: - All required fields must be filled. - Number of Tag is not over 5. - Duplicated tags in Tag or students in Invite student do not allow. - Invite student can be blank. |

##### <Teacher> Invite student Use Case Diagram

Figure 7: <Teacher> Invite student Use Case Diagram

| USE CASE -4 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE004 | Use-case Version | 2.0 |
| Use-case Name | Invite student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user invite students to join classroom Goal: - Invite students to join classroom Triggers - User clicks “Invite” button in Classroom screen. - User enters student’s name in Invite student when Create classroom. Preconditions: - User must login as Teacher role. - In case of invite student in Classroom screen, classroom must be already created, in “open” state and owned by user. Post Conditions: - On Success: Students are invited received invitation. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Invite” button; System displays popup “Invite student to join class”: - “Student*”: textbox, required - “Invite”: button. - “x” icon: button. [Alternative 1]. 2; User inputs student’s name; System show drop down list with suggest students base on student’s name. 3; User chooses student from drop down list. 4; Click “Invite” button; Popup is closed and invited students receive invitations. [Alternative 2] [Exceptions 1]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “x” icon; Popup is closed and no student is invited. 2; User types in text box instead of chooses from dropdown list; Popup is closed and no student is invited. Exceptions: No; Actor Action; System Response. 1; User leaves “Student*” blank; Show error message: “Please provide at least one student.”. Relationships: - Extend by Create class Business Rules: - User must choose student from suggest drop down list instead of types text. - Suggested students must be active accounts. |

##### <Teacher> Edit class Use Case Diagram

Figure 9: <Teacher> Edit class Use Case Diagram

| USE CASE -5 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE005 | Use-case Version | 2.0 |
| Use-case Name | Edit class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user update owned classroom’s information Goal: - Update classroom’s information Triggers - User clicks setting icon and clicks “Update class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by user. Post Conditions: - On Success: Classroom’s information is updated - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks setting icon; System displays drop down list. 2; User clicks “Update class” [Alternative 1]; System displays Update classroom screen: - “Tag*”: textbox, required. - “Category*”: drop down list, required. - “Class’s Description*”: text-area, , min length 20, max length 350, required. - “Update class”: button.. 3; User updates classroom’s information. 4; Click “Update class” button; Classroom’s information is updated and system navigates to classroom screen. [Exceptions 1, 2, 3, 4]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks different place in page or clicks setting icon again; Drop down list is hidden. Exceptions: No; Actor Action; System Response. 1; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 2; User leaves “Category*” as “Select a type”; Show error message: “Please select category.”. 3; User leaves “Class’s description*” blank; Show error message: “Please provide the description.”. 4; User enters “Class’s description*” is not match min and max length; Show error message: “The description must be between 20 and 255 characters long.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Number of Tag is not over 5. - User cannot input duplicated tags. - User cannot edit classroom’s name. |

##### <Teacher> Close class Use Case Diagram

Figure 10: <Teacher> Close class Use Case Diagram

| USE CASE -6 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE006 | Use-case Version | 2.0 |
| Use-case Name | Close class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user close owned classroom Goal: - Close the classroom to prevent more request, question, article or material Triggers - User clicks setting icon and clicks “Close class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by user. Post Conditions: - On Success: Classroom status is changed to close - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks setting icon; System displays drop down list. 2; User clicks “Close class” [Alternative 1]; Classroom status is changed to close System displays Classroom screen with no “Create post” button and show “Classroom is closed” in “About classroom” widget. Alternative Scenario: No; Actor Action; System Response. 1; User clicks different place in page or clicks setting icon again; Drop down list is hidden. Nothing change. Exceptions: - N/A Relationships: - N/A Business Rules: - User cannot create new article/question in closed classroom - Student cannot request to join closed classroom - User cannot edit classroom information when it is closed - User can manage question, article, material, request, student in closed classroom except create new question or article, upload material and invite student. |

##### <Teacher> Reopen class Use Case Diagram

Figure 11: <Teacher> Reopen class Use Case Diagram

| USE CASE -7 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE007 | Use-case Version | 2.0 |
| Use-case Name | Reopen class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user reopen closed classroom Goal: - Reopen closed classroom Triggers - User clicks setting icon and clicks “Reopen class” in Classroom screen. Preconditions: - User must login as Teacher role. - Classroom must be in “close” state and owned by teacher. Post Conditions: - On Success: Classroom status is changed to open - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks setting icon; System displays drop down list. 2; User clicks “Reopen class” [Alternative 1]; System displays Classroom screen with full classroom management functions. Alternative Scenario: No; Actor Action; System Response. 1; User clicks different place in page or clicks setting icon again; Drop down list is hidden. Nothing change. Exceptions: - N/A Relationships: - N/A Business Rules: - User has full management functions with owned opened classroom - Student can send request to join opened classroom |

##### <Teacher> Accept request of student Use Case Diagram

Figure 12: <Teacher> Accept request of student Use Case Diagram

| USE CASE -8 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE008 | Use-case Version | 2.0 |
| Use-case Name | Accept request of student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user accept joining requests of students Goal: - Accept students’ requests Triggers - User clicks Confirm button on request. Preconditions: - User must login as Teacher role. - Classroom must be owned by user and have at least one joining request from student. Post Conditions: - On Success: Request is removed and student is added to classroom - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Join Request” tab; System displays list of requests from students.. 2; User clicks “Confirm” button on request that user wants to accepts [Alternative 1]; Message “You have confirmed the request of <student’s name>” is showed and this student is added to classroom.. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Ignore” button; Message “You have ignored the request of <student’s name>” is showed and the request is removed. Exceptions: - N/A Relationships: - N/A Business Rules: - User can confirm or ignore only with students’ requests to joined owned classrooms - User cannot confirm the request after ignoring - User can invite students after ignoring their requests |

##### <Teacher> Remove student Use Case Diagram

Figure 13: <Teacher> Remove student Use Case Diagram

| USE CASE -9 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE009 | Use-case Version | 2.0 |
| Use-case Name | Remove student |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user remove students from classroom Goal: - Remove students Triggers - User clicks “Remove” button on student. Preconditions: - User must login as Teacher role. - Classroom must be owned by user and have at least one student. Post Conditions: - On Success: Student is removed from classroom - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks tab “Student”; System displays list of students in classroom.. 2; User clicks “Remove” button on student that user wants to remove; System displays “Remove student” popup: - “OK”: button - “Cancel”: button. 3; User clicks “OK” button [Alternative 1]; Message “You have remove <student’s name> from classroom.” is showed and student is removed from classroom. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Cancel” button; Popup disappears and no student is removed.. Exceptions: - N/A Relationships: - N/A Business Rules: - User can only remove students in owned classrooms. - User cannot add students after removing them. - User can invite students after removing them. |

##### <Teacher> Create post Use Case Diagram

Figure 14: <Teacher> Create post Use Case Diagram

| USE CASE 10 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE010 | Use-case Version | 2.0 |
| Use-case Name | Create post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user create new question or article in classroom. Goal: - Create new question or article Triggers - Teacher clicks “Create post” button in Classroom screen. Preconditions: - User must login as Teacher role. - User is owner of classroom - Classroom is “open” state Post Conditions: - On Success: New question or article is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Create post” button; System displays “Create post” screen: - “Title*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Type*”: drop down list, required. - “Detail*”: text-area, min length 120, required. - “Publish your post”: button.. 2; User inputs all required fields; After inputting “Title*”, system suggest posts have similar titles [Alternative 1]. 3; Click “Publish your post” button [Alternative 2]; New article/question (base on Type) is created and system navigates to article/question screen. [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: No; Actor Action; System Response. 1; Nothing is suggested when there are no post have similar title. 2; User clicks post’s title in suggested list.; System opens new tab in browser and show this post. Exceptions: No; Actor Action; System Response. 1; User leaves “Title*” blank; Show error message: “Please provide the title.”. 2; User enters “Title*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; User leaves “Type*” as default; Show error message: “Please choose question or article.”. 5; User leaves “Details*” blank; Show error message: “Please provide the details.”. 6; User enters “Details *” is not match min length; Show error message: “The details must be at least 120 characters long.”. Relationships: - Extend for suggest similar post (Select suggest similar post function) Business Rules: - Post is only created if classroom is open. - User can only create post in owned classroom where post will be created. - All required fields must be filled. - Number of Tag is not over 5. - User cannot input duplicated tags. |

##### <Teacher> Edit post Use Case Diagram

Figure 15: <Teacher> Edit post Use Case Diagram

| USE CASE 11 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE011 | Use-case Version | 2.0 |
| Use-case Name | Edit post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user edit owned question or article Goal: - Edit question or article Triggers - User clicks setting icon and clicks “Edit” button in Question or Article screen. Preconditions: - User must login as Teacher role. - User is owner of question or article. - Article or question in “Open” state. Post Conditions: - On Success: Question or Article is updated - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Create post” button; System displays Update post screen: - “Title*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Type*”: drop down list, required. - “Detail*”: text-area, min length 120, required. - “Save”: button.. 2; User changes fields. 3; Click “Save” button; Question/Article is updated and system navigates to question/article screen [Exceptions 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; User leaves “Title*” blank; Show error message: “Please provide the title.”. 2; User enters “Title*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; User leaves “Type*” as default; Show error message: “Please choose question or article.”. 5; User leaves “Details*” blank; Show error message: “Please provide the details.”. 6; User enters “Details *” is not match min length; Show error message: “The details must be at least 120 characters long.”. Relationships: - N/A Business Rules: - User can only edit owned post. - All required fields must be filled. - Number of Tag is not over 5. - User cannot input duplicated tags. |

##### <Teacher> Close post Use Case Diagram

Figure 16: <Teacher> Close post Use Case Diagram

| USE CASE 12 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE012 | Use-case Version | 2.0 |
| Use-case Name | Close post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user close question or article Goal: - Close question or article to prevent more answers Triggers - User clicks setting icon and clicks “Close” in Question or Article screen. Preconditions: - User must login as Teacher role. - Question or article is in user’s owned classroom. - Article or question in “Open” state. Post Conditions: - On Success: Question or Article is closed - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question/Article screen and clicks setting icon.; System displays drop down list.. 2; User clicks “Close”. [Alternative 1]; System displays question/article screen with no “Leave a reply” area. [Alternative 2]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks different place in page or clicks setting icon again.; Drop down list is hidden. Nothing is changed.. 2; If post is question, “Ask teacher” widget will be hidden too.. Exceptions: - N/A Relationships: - N/A Business Rules: - User cannot leave answer in closed post or edit closed post. - User can delete closed owned post. - User can close all posts in owned classroom |

##### <Teacher> Open post Use Case Diagram

Figure 17: <Teacher> Open post Use Case Diagram

| USE CASE 13 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE013 | Use-case Version | 2.0 |
| Use-case Name | Open post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user open question or article Goal: - Open question or article Triggers - User clicks setting icon and clicks “Open” in Question or Article screen. Preconditions: - User must login as Teacher role. - Question or article is in user’s owned classroom. - Article or question in “Close” state. Post Conditions: - On Success: Question or Article is opened - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question/Article screen and clicks setting icon.; System displays drop down list.. 2; User clicks “Open”. [Alternative 1]; System displays question/article screen with “Leave a reply” area. [Alternative 2]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks different place in page or clicks setting icon again.; Drop down list is hidden. Nothing is changed.. 2; If post is question, “Ask teacher” will be display too.. Exceptions: - N/A Relationships: - N/A Business Rules: - User can reply or if post is question, teacher can also invite other teachers to answer it. |

##### <Teacher> Delete post Use Case Diagram

Figure 18: <Teacher> Delete post Use Case Diagram

| USE CASE 14 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE014 | Use-case Version | 2.0 |
| Use-case Name | Delete post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user delete owned question or article Goal: - Delete question or article Triggers - User clicks setting icon and clicks “Delete” button in Question or Article screen. Preconditions: - User must login as Teacher role. - User is owner of question or article. Post Conditions: - On Success: Question or Article is deleted - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question/Article screen and clicks setting icon; System displays drop down list. 2; User clicks “Delete”; System displays “Delete post” popup: - “OK”: button - “Cancel”: button. 3; User clicks “OK” button [Alternative 1]; Post is removed and system navigates to post’s owned classroom screen.. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Cancel” button; Popup disappears and no student is removed.. Exceptions: - N/A Relationships: - N/A Business Rules: - User cannot leave answer in closed post or edit closed post. - User cannot delete other users’ posts. |

##### <Teacher> Upload material Use Case Diagram

Figure 19: <Teacher> Upload material Use Case Diagram

| USE CASE -15 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE015 | Use-case Version | 2.0 |
| Use-case Name | Upload material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 16/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user upload material in owned classroom Goal: - Upload material Triggers - User clicks Upload button in Material tab. Preconditions: - User must login as Teacher role. - Classroom must be in “open” state and owned by user. Post Conditions: - On Success: New material is uploaded - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks tab “Material”; System displays list of materials in classroom.. 2; User clicks “Upload” button; System displays “Upload material” popup: - “Tag*”: textbox, required. - “Material*”: file input, required - “x” icon: button - “Choose File”: button - “Upload”: button. 3; User inputs “Tag*” [Alternative 1]. 4; User clicks “Choose file” and select file from computer; System displays name of selected material.. 5; User clicks “Upload” button; Material is uploaded and systems show it in material list [Exception 1, 2]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “x” icon button; Popup disappears and no material is uploaded.. Exceptions: No; Actor Action; System Response. 1; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 2; User doesn’t choose material to upload; Show error message: “Please choose material.”. Relationships: - N/A Business Rules: - Teach User er can only upload material in owned opened classrooms. - User can only upload one material at time. - Number of Tag is not over 5. - Duplicated tags in Tag do not allow. |

##### <Teacher> Delete material Use Case Diagram

Figure 20: <Teacher> Delete material Use Case Diagram

| USE CASE -16 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE016 | Use-case Version | 2.0 |
| Use-case Name | Delete material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user delete material in owned classroom Goal: - Delete materials Triggers - User clicks “Delete” button in Material tab. Preconditions: - User must login as Teacher role. - Classroom must be owned by teacher and have at least one material. Post Conditions: - On Success: Material is deleted - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks tab “Material”; System displays list of materials.. 2; User clicks “Delete” button; System displays “Delete material” popup: - “OK”: button - “Cancel”: button. 3; User clicks “OK” button [Alternative 1]; Material is deleted and disappears in material list. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Cancel” button; Popup disappears and no material is deleted.. Exceptions: - N/A Relationships: - N/A Business Rules: - User can only delete materials in owned classrooms. - Deleted material is only deleted from classrooms; it’s still available in student’s folder if it has already added to. |

##### <Teacher> Invite teacher answering question Use Case Diagram

Figure 21: <Teacher> Invite teacher answering question Use Case Diagram

| USE CASE -17 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE017 | Use-case Version | 2.0 |
| Use-case Name | Invite teacher answering question |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 15/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user invite another teachers to join into discussion in question Goal: - Invite teacher to answering question Triggers - User clicks “Ask teacher” button in Question screen. Preconditions: - User must login as Teacher role. - Question must be in “Open” state and in teacher’s owned classroom. Post Conditions: - On Success: Teachers are invited received invitation and can discuss in question. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question screen and clicks “Ask teacher” button; System displays popup “Ask teacher student to join class”: - “Teacher*”: textbox, required - “Invite”: button. - “x” icon: button. [Alternative 1]. 2; User inputs student’s name; System show drop down list with suggest teachers base on teacher’s name. 3; User chooses another teacher from drop down list. 4; Click “Invite” button; Popup is closed, invited teachers receive invitations and they can answer this question. [Alternative 2] [Exceptions 1]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “x” icon; Popup is closed and no teacher is invited. 2; User types in text box instead of chooses from dropdown list; Popup is closed and no teacher is invited. Exceptions: No; Actor Action; System Response. 1; User leaves “Teacher*” blank; Show error message: “Please provide at least one teacher.”. Relationships: - N/A Business Rules: - User must choose teacher from suggest drop down list instead of types text. - Suggested teachers must be active accounts. - User can invite other teachers only in question and this question must be opened. |

##### <Teacher> Want answer Use Case Diagram

Figure 22: <Teacher> Want answer Use Case Diagram

| USE CASE -18 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE018 | Use-case Version | 2.0 |
| Use-case Name | Want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user want answer to increase the interest of question Goal: - Want answer to increase the interest of question Triggers - User checks in un-checked “Want answer” checkbox Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Number of “Want answer” increases 1 - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question screen and checks in “Want answer(s)” check box.; The number of “Want answer” increases 1 and checkbox is checked. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Closed question allows “Want answer” function - User cannot use “Want answer” twice with same question (one user only can increase 1 of “Want answer” number) - User can use “Want answer” function with any question in any classroom |

##### <Teacher> Un-want answer Use Case Diagram

Figure 23: <Teacher> Un-want answer Use Case Diagram

| USE CASE -19 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE019 | Use-case Version | 2.0 |
| Use-case Name | Un-want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows teacher un-want answer to decrease the interest of question Goal: - Un-want answer to increase the interest of question Triggers - User unchecks in checked “Want answer” checkbox Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Number of “Want answer” decreases 1 - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Question screen and unchecks in “Want answer(s)” checkbox.; The number of “Want answer” decreases 1 and checkbox is un-checked. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - Closed question allows “Un-want answer” function - User can only uncheck the checked checkbox. |

##### <Teacher> Follow teacher Use Case Diagram

Figure 24: <Teacher> Follow teacher Use Case Diagram

| USE CASE -20 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE020 | Use-case Version | 2.0 |
| Use-case Name | Follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user follow other teachers to get more interest question for news feed Goal: - Follow teacher Triggers - User click “Follow” button in other teacher’s profile screen Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Teacher follows another one. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to another one’s Profile screen and clicks “Follow” button; Teacher follows another one and button “Follow” change to “Unfollow”. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - User cannot follow himself. - Only teachers can be followed. - Deactivated teacher accounts cannot be followed. |

##### <Teacher> Un-follow teacher Use Case Diagram

Figure 25: <Teacher> Un-follow teacher Use Case Diagram

| USE CASE -21 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE021 | Use-case Version | 2.0 |
| Use-case Name | Un-follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| Actor: - Teacher Summary: - This use case allows user un-follow other teachers to prevent get more news from them Goal: - Un-follow teacher Triggers - User click “Unfollow” button in other teacher’s profile screen Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Teacher un-follows another one. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to another one’s Profile screen and clicks “Unfollow” button [Alternative 1]; Teacher un-follows another one and button “Unfollow” change to “Follow”. Alternative Scenario: No; Actor Action; System Response. 1; User goes to dashboard screen, clicks on tab “Followed teacher”.; System show list of followed teachers. User clicks “Unfollow” button on teacher that user want to un-follow.; Message “You have unfollow <teacher’s name>” is showed and teacher un-follows another one.. Exceptions: - N/A Relationships: - N/A Business Rules: - Only followed teachers can be un-followed. - Deactivated teacher accounts can be un-followed. |

##### <Teacher> Edit profile Use Case Diagram

Figure 26: <Teacher> Edit profile Use Case Diagram

| USE CASE -22 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE022 | Use-case Version | 2.0 |
| Use-case Name | Edit profile |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user edit profile to update information Goal: - Edit profile Triggers - Teacher clicks “Edit profile” button on Profile screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Profile is updated. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Profile screen and clicks “Edit profile” button; System displays “Edit profile” screen: - “Profile Picture”: file input. - “Display Name*”: textbox, min length: 8, max length: 30, required - “Password*”: textbox, min length: 8, max length 50, required. - “Confirm password*”: textbox, min length: 8, max length 50, required. - “Speciality*”: drop down list, required. - “Your tags”: textbox - “About Yourself”: text-area -“Update”: button.. 2; User changes fields. 3; Click “Update” button; Profile is updated and system refreshes “Edit profile” screen with updated information [Exception 1, 2, 3, 4, 5, 6]. Alternative Scenario: - N/A Exceptions: No; Actor Action; System Response. 1; User leaves “Display Name*” blank; Show error message: “Please provide the display name.”. 2; User enters “Display Name*” not match min and max length; Show error message: “The display name must be between 8 and 30 characters long.”. 3; User leaves “Password*” or “Confirm password*” blank; Show error message: “Please provide a password.”. 4; User enters “Password*” or “Confirm password*” is not matched min and max length; Show error message: “Your password must be between 8 and 50 characters long.”. 5; User enters “Password*” and “Confirm password*” are not matched; Show error message: “Please enter the same password as left.”. 6; User leaves “Speciality*” as default; Show error message: “Please choose your knowledge.”. Relationships: - N/A Business Rules: - All required fields must be filled. - Password and confirm password must be same. - User can only edit his profile. - After profile is updated, news feed content changed earliest after 30 minutes |

##### <Teacher> Merge question Use Case Diagram

Figure 27: <Teacher> Merge question Use Case Diagram

| USE CASE -23 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE023 | Use-case Version | 2.0 |
| Use-case Name | Merge question |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user merge multiple questions into one. Goal: - Merge multiple questions into one in order to prevent similar question in classroom Triggers - User clicks “Merge question” button on tab Question. Preconditions: - User must login as Teacher role. - User is owner of classroom. - Classroom has at least 2 questions. Post Conditions: - On Success: Main merged question is updated with new information. Other merge questions are closed - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks tab Question; System displays list of questions in classroom. 2; User clicks “Merge question” [Alternative 1]; System navigates to “Merge questions” screen: - Range bar: slide bar to control the percentage of similar questions. - List of similar questions with checkbox: required - “Merge checked questions”: button - “Answer checked questions”: text area, min length 30 - “Submit your answer”: button. 3; User select questions and clicks “Merge checked questions” [Alternative 2]; System navigates to “New merged question” screen: - Reused question: radio button, required. - “Title*”: textbox, min length 20, max length 255, required. - “Tag*”: textbox, required. - “Detail*”: text-area, min length 120, required. - “Save”: button.. 4; User inputs all required field. 5; Clicks “Save” button; Reused question is saved with new information. Other merged questions are closed and have commented “This question was merged and answered by <teacher’s name>; you can read it in this Question”. System navigates to “Question” screen with new information of reused question. [Exception 1, 2, 3, 4, 5, 6, 7, 9]. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “<Number> similar question(s)” on question that user want to merge; [Main success 3]. 2; User inputs “Answer checked question” text-area and click “Save” button [Exception 9, 10]; All checked questions have answered with same answer that user has inputted.. Exceptions: No; Actor Action; System Response. 1; User leaves “Title*” blank; Show error message: “Please provide the title.”. 2; User enters “Title*” is not match min and max length; Show error message: “The class name must be between 20 and 255 characters long.”. 3; User leaves “Tag*” blank; Show error message: “Please provide at least one tag.”. 4; User leaves “Details*” blank; Show error message: “Please provide the details.”. 5; User enters “Details *” is not match min length; Show error message: “The details must be at least 120 characters long.”. 6; User doesn’t select any question; Show error message: “Please select at least two questions.”. 7; User selects only one question; Show error message: “Please select at least two questions.”. 8; User leaves “Answer checked question” text-area blank; Show error message: “Please provide the answer.”. 9; User enters Answer checked question” text-area not match min length; Show error message: “The answer must be at least 30 characters long.”. 10; User doesn’t select any question; Show error message: “Please select at least one question.”. Relationships: - N/A Business Rules: - All required fields must be filled. - User can only merge question in owned classroom. - Resolved questions and closed questions cannot be merged. - Students must receive notification if their questions are merged. |

##### <Teacher> Search Use Case Diagram

Figure 28: <Teacher> Search Use Case Diagram

| USE CASE -24 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE024 | Use-case Version | 2.0 |
| Use-case Name | Search |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Teacher Summary: - This use case allows user search question, article, material, classroom, teacher and student. Goal: - Search question, material, classroom, teacher, student in system Triggers - User clicks “Search” button on News feed screen. Preconditions: - User must login as Teacher role. Post Conditions: - On Success: Results of searching is showed. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to News feed screen [Alternative 1]; System displays “News feed” screen with search area: - Search filter: dropdown list - Search textbox - “Search”: button. 2; User chooses filter and inputs search key. 3; Click “Search” button [Alternative 2]; System navigates to Search result screen and displays search results. Alternative Scenario: No; Actor Action; System Response. 1; User goes to Classroom screen; System display “Classroom” screen with search textbox. User enters search key and presses “Enter” key; System display search results in this classroom. 2; Press “Enter” key; System navigates to Search result screen and displays search results. Exceptions: - N/A Relationships: - N/A Business Rules: - Search results also are closed classrooms, questions, article; deactivated teacher, student; |

#### <Student> Overview Use Case

Figure 29: <Student> Overview Use Case

##### <Student> Accept Invitation Use Case Diagram

Figure 30: <Student> Accept Invitation Use Case Diagram

| USE CASE -25 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE025 | Use-case Version | 2.0 |
| Use-case Name | Accept Invitation |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user accept invitation to join classroom from teacher Goal: - Accept invitation to join classroom Triggers - User clicks “Confirm” button on invitation. Preconditions: - User must login as Student role. - Student has at least one invitation. Post Conditions: - On Success: Student joined in classroom. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Dashboard screen and clicks “Invitation” tab [Alternative 1]; System displays list of invitations from teachers. 2; User clicks “Confirm” button on invitation that student wants to accept [Alternative 2]; Message “You have joined <classroom’s name>” is showed and student is added to this classroom.. Alternative Scenario: No; Actor Action; System Response. 1; User goes to Classroom screen that is invited and clicks “Accept invitation” button; “Accept invitation” button is hidden “Leave” button is showed “Create post” button is showed. 2; User clicks “Ignore” button; Message “You have ignored the invitation to join <classroom’s name>” is showed and the invitation is removed. Exceptions: - N/A Relationships: - N/A Business Rules: - User cannot confirm the invitation after ignoring - User can be invited again to join the classroom that user has ignored - After confirming invitation, news feed content changed earliest after 30 minutes - User can only create post in classroom after joining classroom (by accepting teacher’s invitation or after teacher accepts student’s request) |

##### <Student> Request for joining class Use Case Diagram

Figure 31: <Student> Request for joining class Use Case Diagram

| USE CASE -26 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE026 | Use-case Version | 2.0 |
| Use-case Name | Request for joining class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user request teacher for joining favorite classroom Goal: - Request for joining classroom Triggers - User clicks “Join” button on Classroom screen. Preconditions: - User must login as Student role. Post Conditions: - On Success: Request is sent to teacher. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Join” button; The request for joining classroom is sent to teacher “Join” button is hidden “Request sent” button is show. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - User can only request for joining classroom if user has not yet invited by teacher. - User can only create post in classroom after joining classroom (by accepting teacher’s invitation or after teacher accepts student’s request) |

##### <Student> Leave class Use Case Diagram

Figure 32: <Student> Leave class Use Case Diagram

| USE CASE -27 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE027 | Use-case Version | 2.0 |
| Use-case Name | Leave class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user leave joined classroom Goal: - Leave joined classroom Triggers - User clicks “Leave” button in Classroom screen. Preconditions: - User must login as Student role. - User has joined at least one classroom Post Conditions: - On Success: Request is sent to teacher. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Leave” button [Alternative 1]; System displays “Leave classroom” popup: - “OK”: button - “Cancel”: button. 2; User clicks “OK” button [Alternative 2]; “Create post” button is hidden “Leave” button is hidden “Join” button is showed. Alternative Scenario: No; Actor Action; System Response. 1; User goes to Dashboard screen and clicks “Joined classroom” tab; System displays list of joined classrooms. User clicks “Leave” button on classroom that user wants to leave; System displays “Leave classroom” popup: - “OK”: button - “Cancel”: button. User clicks “OK” button [Alternative 2]; “Create post” button is hidden “Leave” button is hidden “Join” button is showed. 2; User clicks “Cancel” button; Popup disappears and student has not left classroom.. Exceptions: - N/A Relationships: - N/A Business Rules: - User can only leave joined classroom (if user is invited to join or user sends request for joining, user cannot leave classroom) - After leaving, user can request for joining or classroom’s teacher can invite user to join again. - After leaving, news feed content changed earliest after 30 minutes |

##### <Student> Create folder Use Case Diagram

Figure 33: <Student> Create folder Use Case Diagram

| USE CASE -28 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE028 | Use-case Version | 2.0 |
| Use-case Name | Create folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user create folder to manage material Goal: - Create new folder Triggers - User clicks “Create folder” button in Classroom screen. Preconditions: - User must login as Student role. Post Conditions: - On Success: New folder is created. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Material screen and clicks “Create folder” button; System displays “Create folder” popup: - “Folder name*”: textbox, min length: 8, max length: 30, required - “Create new folder”: button - “x” icon: button. 2; User fill “Folder name*”. 3; User click “Create new folder” [Alternative 1]; Folder is created, popup is hidden and system displays new folder in “Library” tab. Alternative Scenario: No; Actor Action; System Response. 1; User click “x” icon button; Popup is hidden and no folder is created. Exceptions: No; Actor Action; System Response. 1; User leaves “Folder name*” blank; Show error message: “Please provide the folder name.”. 2; User enters “Folder Name*” not match min and max length; Show error message: “The folder name must be between 8 and 30 characters long.”. Relationships: - N/A Business Rules: - User can create maximum 10 folders - Only students can create new folder - Newest folder is showed at first |

##### <Student> Delete folder Use Case Diagram

Figure 34: <Student> Delete folder Use Case Diagram

| USE CASE -29 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE029 | Use-case Version | 2.0 |
| Use-case Name | Delete folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user delete folder Goal: - Delete owned folder Triggers - Student clicks “x” icon in folder icon. Preconditions: - User must login as Student role. - User must have at least one folder Post Conditions: - On Success: Folder is deleted. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Material screen and clicks “x” icon on folder icon; System displays “Delete folder” popup: - “OK”: button - “Cancel”: button. 2; User clicks “OK” button [Alternative 1]; Folder is deleted and removed from screen. Alternative Scenario: No; Actor Action; System Response. 1; User clicks “Cancel” button; Popup disappears and no student is removed.. Exceptions: - N/A Relationships: - N/A Business Rules: - Delete folder include deleting all materials in it |

##### <Student> Add material to folder Use Case Diagram

Figure 35: <Student> Add material to folder Use Case Diagram

| USE CASE -30 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE030 | Use-case Version | 2.0 |
| Use-case Name | Add material to folder |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| Actor: - Student Summary: - This use case allows user add favorite material to folder Goal: - Add material to folder Triggers - User clicks “Folder” button on material that student want to add. Preconditions: - User must login as Student role. - User must have at least one folder. Post Conditions: - On Success: Material is added to folder. - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Classroom screen and clicks “Material” tab; System displays list of material of classroom. 2; User clicks “Folder” button on material that student want to added; System displays popup “Add to folder”: - List of created folder - “x” icon button. 3; User select folder [Alternative 1]; Material is added to folder, and system displays message “Added” replace for “Folder” button. Alternative Scenario: No; Actor Action; System Response. 1; User click “x” icon button; Popup is hidden and material is added to folder. Exceptions: - N/A Relationships: - N/A Business Rules: - Student can create maximum 10 folders - Newest folder is showed at first |

##### <Student> Delete material Use Case Diagram

Figure 36: <Student> Delete material Use Case Diagram

| USE CASE -31 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE031 | Use-case Version | 2.0 |
| Use-case Name | Delete material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 16 (QAPE016) WITH DIFFERENT POINTS: Actor: - Student Triggers - User clicks “Delete” button in Folder screen. Preconditions: - User must login as Student role. Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Folder screen.; System displays list of material. Other steps (begin from step 2) reference to QAPE016 USE CASE. Business Rules: - Deleted material is only deleted from folder; it’s still available in owned classroom. |

##### <Student> Create post Use Case Diagram

Figure 37: <Student> Create post Use Case Diagram

| USE CASE 32 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE032 | Use-case Version | 2.0 |
| Use-case Name | Create post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 10 (QAPE010) WITH DIFFERENT POINTS: Actor: - Student Preconditions: - User must login as Student role. - User has joined classroom where post will be created - Classroom is “open” state |  |  |  |

##### <Student> Edit post Use Case Diagram

Figure 38: <Student> Edit post Use Case Diagram

| USE CASE 33 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE033 | Use-case Version | 2.0 |
| Use-case Name | Edit post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 11 (QAPE011) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Delete post Use Case Diagram

Figure 39: <Student> Delete post Use Case Diagram

| USE CASE 34 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE034 | Use-case Version | 2.0 |
| Use-case Name | Delete post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 14 (QAPE014) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Want answer Use Case Diagram

Figure 40: < Student> Want answer Use Case Diagram

| USE CASE -35 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE035 | Use-case Version | 2.0 |
| Use-case Name | Want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 18 (QAPE018) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Un-want answer Use Case Diagram

Figure 41: < Student> Un-want answer Use Case Diagram

| USE CASE -36 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE036 | Use-case Version | 2.0 |
| Use-case Name | Un-want answer |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 19 (QAPE019) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Follow teacher Use Case Diagram

Figure 42: < Student> Follow teacher Use Case Diagram

| USE CASE -37 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE037 | Use-case Version | 2.0 |
| Use-case Name | Follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 20 (QAPE020) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Un-follow teacher Use Case Diagram

Figure 43: < Student> Un-follow teacher Use Case Diagram

| USE CASE -38 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE038 | Use-case Version | 2.0 |
| Use-case Name | Un-follow teacher |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 21 (QAPE021) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### < Student> Edit profile Use Case Diagram

Figure 44: <Student> Edit profile Use Case Diagram

| USE CASE -39 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE039 | Use-case Version | 2.0 |
| Use-case Name | Edit profile |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 22 (QAPE022) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

##### <Student> Search Use Case Diagram

Figure 45: <Student> Search Use Case Diagram

| USE CASE -40 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE040 | Use-case Version | 2.0 |
| Use-case Name | Search |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 24 (QAPE024) WITH DIFFERENT POINTS: Actor: - Student |  |  |  |

#### <System> Overview Use Case

Figure 46: <System> Overview Use Case

##### <System> Push Notification Use Case Diagram

Figure 47: <System> Push Notification Use Case Diagram

| USE CASE -41 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE041 | Use-case Version | 2.0 |
| Use-case Name | Push notification |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 18/07/2015 | Priority | High |
| Actor: - System Summary: - This use case allows system send notification to related users Goal: - Notify followers when teacher creates classroom - Notify followers and student in classroom when teacher creates post in this classroom - Notify students in classroom and classroom’s owned teacher when student creates post in this classroom. - Notify question owner and all users discuss in question when having new reply - Notify classroom’s owned teacher when having new request - Notify student and teacher when having new invitation Triggers - One of above events (in Goal) occurs in real time Preconditions: - Teacher creates classroom - Teacher creates post in classroom - Student creates post in classroom - Teacher or student answers the question - Student requests to join classroom - Teacher invites student to join classroom - Teacher invites others to answering question Post Conditions: - On Success: Notify related user when event occurs - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; System find all users that relate to occurred event; System sends notification to related users.. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - After event occurs, notification will send to related user at the same time (real time notification) - Notification includes hyperlink that linked with occurred event. - User can only see top 30 recent notifications. |

##### <System> Feed News Use Case Diagram

Figure 48: <System> Feed News Use Case Diagram

| USE CASE -42 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE042 | Use-case Version | 2.0 |
| Use-case Name | Feed news |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 18/07/2015 | Priority | High |
| Actor: - System Summary: - This use case allows system calculates question’s, article’s, material’s to order and show on user’s newsfeed for each user. Goal: - Calculate question score base on view number, want answer number, created date, updated date - Check question is in owned/joined classroom, is owned followed teacher, is in user’s knowledge - Check article’s, material’s tags is in user tags - Check article, material is in user’s knowledge - Sort questions, articles, materials decreasingly by score and add them to supported database Triggers - At 30 minutes routine. Preconditions: - User must be log in as Student or Teacher role Post Conditions: - On Success: Sorted questions, articles, materials for each user are added to supported database - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Server checks time and compares with previous feed news function’s executed times. If distance between two times is 30 minutes, calculate score and sort; System calculates score of questions, articles, materials, and sorted each of three by score decreasingly.. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - In 30 minutes between two execution times, user’s newsfeed has nothing changed. - If user has not owned or joined any classroom, scores of questions that are in classrooms will be passed - If user has not follow any teacher, scores of questions that are owner by followed teachers will be passed - If user has not yet enter his tags in profile, scores of articles and material that their tags match user’s tags will be passed. |

#### <Admin> Overview Use Case

Figure 49: <Admin> Overview Use Case

##### <Admin> Manage user Use Case Diagram

Figure 13: <Admin> Manage user Use Case Diagram

| USE CASE -43 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE043 | Use-case Version | 2.0 |
| Use-case Name | Manage user |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 18/07/2015 | Priority | High |
| Actor: - Admin Summary: - This use case allows admin change users’ status in system Goal: - Activate/Deactivate user account Triggers - Admin clicks “Lock” icon / “Unlock” icon on user. Preconditions: - User must login as Admin role. Post Conditions: - On Success: User is activated or deactivated - On Failure: Show error message Main Success Scenario: Step; Actor Action; System Response. 1; Admin goes to Manage user screen.; System displays list of users in system. If user account in row is deactivated: show “Unlock” icon If user account in row is activated: show “Lock” icon. 2; Admin clicks “Lock”/”Unlock” icon on user that admin wants to change status; User’s status is updated “Lock” icon changes to “Unlock” icon in case of deactivating account “Unlock” icon change to “Lock” icon in case of activating account. Alternative Scenario: - N/A Exceptions: - N/A Relationships: - N/A Business Rules: - User account has two status Activated/Deactivated - After account is deactivated, user cannot login to system with this account - Admin cannot activate/deactivate himself |

##### <Admin> Search Use Case Diagram

Figure 51: <Admin> Search Use Case Diagram

| USE CASE -44 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE044 | Use-case Version | 2.0 |
| Use-case Name | Search |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | High |
| REFERENCE TO USE CASE – 24 (QAPE024) WITH DIFFERENT POINTS: Actor: - Admin |  |  |  |

##### <Admin> Delete post Use Case Diagram

Figure 52: <Admin> Delete post Use Case Diagram

| USE CASE 45 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE045 | Use-case Version | 2.0 |
| Use-case Name | Delete post |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 14 (QAPE014) WITH DIFFERENT POINTS: Actor: - Admin Preconditions: - User must login as Admin role. Business Rules: - User with admin role can delete any posts. |  |  |  |

##### <Admin> Close class Use Case Diagram

Figure 53: <Admin> Close class Use Case Diagram

| USE CASE 46 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE046 | Use-case Version | 2.0 |
| Use-case Name | Close class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 6 (QAPE06) WITH DIFFERENT POINTS: Actor: - Admin Preconditions: - User must login as Admin role. - Classroom must be in “open” state. Business Rules: - User can close any classrooms - User cannot create new article/question in closed classroom - Student cannot request to join closed classroom - User can manage question, article, material, request, and student in closed classroom. |  |  |  |

##### <Admin> Reopen class Use Case Diagram

Figure 54: <Admin> Reopen class Use Case Diagram

| USE CASE 47 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE047 | Use-case Version | 2.0 |
| Use-case Name | Reopen class |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 7 (QAPE07) WITH DIFFERENT POINTS: Actor: - Admin Preconditions: - User must login as Admin role. - Classroom must be in “open” state. Business Rules: - User can reopen any classrooms. |  |  |  |

##### <Admin> Delete material Use Case Diagram

Figure 55: <Admin> Delete material Use Case Diagram

| USE CASE 48 SPECIFICATION |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | QAPE048 | Use-case Version | 2.0 |
| Use-case Name | Delete material |  |  |
| Author | Kha Hoang Minh |  |  |
| Date | 17/07/2015 | Priority | Medium |
| REFERENCE TO USE CASE – 16 (QAPE016) WITH DIFFERENT POINTS: Actor: - Admin Preconditions: - User must login as Admin role. Business Rules: - User can delete materials in any classrooms. - Deleted material is only deleted from classrooms; it’s still available in student’s folder if it has already added to. |  |  |  |

## Software System Attribute

### Usability

#### Graphic User Interface

  - All the texts, labels and buttons should be written in English.

#### Usability

  - Admin only need one day of training to use this system.

  - Other users can use system easily without technical training.

#### Installation

  - The system must be easy to deploy. Customer can deploy successfully after following all step in installation guide.

### Reliability

  - .

### Availability

  - The system is available 24/7.

  - The user need an internet connection to access the system.

### Security

  - Each user has specific role to interact with system in user’ permission.

  - The system checks authorization and authentication for each user’s action.

### Maintainability

  - The system is divided into separate modules.

  - The code is easy to extend or upgrade.

### Portability

  - The system is suitable with many servers that support Tomcat

### Performance

  - .

## Conceptual Diagram

Figure 56: Conceptual diagram

Data Dictionary

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |
| User | Abstract describes a user in system |
| Tag | Contain the Tag information |
| Role | Contain the Role information |
| Category | Contain the Category information |
| Class | Contain the Class information |
| Post | Contain the Post information |
| Student | Is a user , contain the Student information |
| Teacher | Is a user , contain the Teacher information |
| Folder | Contain the Folder information |
| Material | Contain the Material information |
| Notification | Contain the Notification information |

Table 8: Entity data dictionary

# Report No. 4 Software Design Description

## Design Overview

- This document describes the technical and user interface design of QAPE System. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.

- The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.

- The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.

- The database design describes the relationships between entities and details of each entity.

- Document overview:

- Section 2: gives an overall description of the system architecture design.

- Section 3: gives component diagrams that describe the connection and integration of the system.

- Section 4: gives the detail design description, which includes class diagram, class explanation, and sequence diagram to details the application functions.

- Section 5: describe a fully attributed ERD.

## System architecture design

- Our system, QAPE is developed based on MVC pattern.

- QAPE is a big website and a kind of social website. MVC architecture separate a product (website, win form, phone app …)   to three parts that help us easier to build – develop – test – control project.

- MVC architecture can run with any environment or language, so in the future if we want to another instance for our website on Mobile Phone or Desktop Computer, We can do it easily.

### Web architecture design

| Model – View – Controller Architecture |  |
| --- | --- |
| User (Web browser) | Business logic Send Request Process Request Call Call View Select Result Forward/Redirect |
| Controller | Forward/Redirect |
| Model |  |
| View |  |

- Model is the part of the application that handles the logic for the application data.  Model often receives data from database, process business, and then sends result to Controller.

- View is the part of the application that handles the display of      the data.  View often receives data from Controller and shows the data to user.

- Controller is the part of the application that handles user interaction. Controller often receives request from user, sends request to suitable Model, receives result from Model, and sends result to suitable View.

## Component Diagram

Figure 57: Component diagram

| Component dictionary: describe component |  |
| --- | --- |
| Component Name | Description |
| User | Provide interface manage user action |
| Class | Provide interface manage nage class action |
| Post | Provide interface manage post action |
| Manage Action | Manage action of user |
| Manage User | Manage user |
| Manage Class | Manage class |
| Manage Post | Manage post |
| Notification | Provide interface send notification |

Table 9: Component dictionary

## Detailed Description

### Class Diagram

Figure 58: Class diagram

| Class dictionary: describe class |  |
| --- | --- |
| Class Name | Description |
| Category | Describe attribute and operation of category |
| Classroom | Describe attribute and operation of classroom |
| Classroom_User | Describe attribute and operation of relationship between classroom and student |
| Folder | Describe attribute and operation of folder |
| Follower | Describe attribute and operation of relationship between teacher and other users |
| Material | Describe attribute and operation of material |
| Notification | Describe attribute and operation of notification |
| Post | Describe attribute and operation of post |
| Post_Invitation | Describe attribute and operation of relationship between post and teacher |
| Role | Describe attribute and operation of role |
| Student | Describe attribute and operation of student |
| Tag | Describe attribute and operation of tag |
| Tag_Classroom | Describe attribute and operation of relationship between tag and classroom |
| Tag_Material | Describe attribute and operation of relationship between tag and material |
| Tag_Post | Describe attribute and operation of relationship between tag and post |
| Tag_User | Describe attribute and operation of relationship between tag and user |
| Teacher | Describe attribute and operation of teacher |
| User | Describe attribute and operation of user |
| WantAnswerPost | Describe attribute and operation of relationship between post and user |

Table 10: Class dictionary

### Class Diagram Explanation

#### Category

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a category |
| categoryName | String | private | Name of category |
| parentId | Integer | private | Parent identifier of a category |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Classroom

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a classroom |
| classroomName | String | private | Name of classroom |
| classroomDescription | String | private | Description of classroom |
| categoryId | Integer | private | Identifier of a category that classroom belongs to |
| ownerUserId | Integer | private | Identifier of a user(teacher) that classroom belongs to |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Classroom_User

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between classroom and user (student) |
| userId | Integer | private | Identifier of a user (student) |
| classroomId | Integer | private | Identifier of a classroom |
| type | Integer | private | Relationship type between student and classroom: 1: student request to join classroom 2: student is invited to join classroom |
| approval | Integer | private | Check if student has joined classroom or not: 0: pending 1: accept 2: ignore |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Folder

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a folder |
| name | String | private | Name of folder |
| managerId | String | private | Identifier of a user (student) owned the folder |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Follower

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between teacher and other users |
| teacherId | Integer | private | Identifier of a teacher that is followed |
| userId | Integer | private | Identifier of a user that is following |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Material

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a material |
| name | String | private | Name of material |
| creationDate | Date | private | Uploaded date of material |
| ownerClassId | Integer | private | Identifier of a classroom owned the material |
| folderId | Integer | private | Identifier of a folder the material belongs to |
| size | double | private | Size of material |
| fileURL | String | private | Download link of material |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Notification

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a notification |
| receiverId | Integer | private | Identifier of a user that received notification |
| senderId | Integer | private | Identifier of a user that makes notification occur |
| ownerClassId | Integer | private | Identifier of a classroom owned the material |
| objectId | Integer | private | Identifier of an object (classroom or post) reference to notification |
| notificationType | Integer | private | Notification type: 1: teacher creates new classroom 2: teacher creates new post 3: student creates post 4: teacher/student replies post 5: student requests to join classroom 6: teacher invites student to join classroom 7: teacher invites others to answer question 8: student accepts to join classroom |
| isViewed | Integer | private | Check if user has viewed notification or not: 0: not yet viewed 1: is viewed |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Post

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a post |
| isAccepted |  |  |  |
| parentId | Integer | private | Parent identifier of post (reply type) |
| creationDate | Date | private | Created date of post |
| title | String | private | Title of post (question/article) |
| body | String | private | Body of post |
| postType | Integer | private | Post type: 1: question 2: article 3: reply |
| ownerUserId | Integer | private | Identifier of user owned the post |
| ownerClassId | Integer | private | Identifier of classroom owned the post |
| lastEditedDate | Date | private | Last edited date of post |
| viewer | Integer | private | Number of viewers of post |
| status | Integer | private | Check if post is closed or opened |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Post_Invitation

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between question and teacher |
| teacherId | Integer | private | Identifier of a teacher invited to answer question |
| postId | Integer | private | Identifier of a post teacher is invited to |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Role

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between question and teacher |
| roleName | String | private | Name of role |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Student

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Tag

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a tag |
| tagName | String | private | Name of tag |
| tagCount | Integer | private | Number of used times of tag |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Tag_Classroom

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between tag and classroom |
| tagId | Integer | private | Identifier of tag |
| classroomId | Integer | private | Identifier of classroom |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Tag_Material

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between tag and material |
| tagId | Integer | private | Identifier of tag |
| materialId | Integer | private | Identifier of material |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Tag_Post

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between tag and post |
| tagId | Integer | private | Identifier of tag |
| postId | Integer | private | Identifier of post |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Tag_User

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between tag and user |
| tagId | Integer | private | Identifier of tag |
| userId | Integer | private | Identifier of user |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### Teacher

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### User

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a user |
| email | String | private | Email of user |
| password | String | private | Password of user |
| creationDate | date | private | Created date of user |
| displayName | String | private | Display name of user |
| aboutMe | String | private | Introduction of user |
| profileImageURL | String | private | URL of image of user |
| status | Integer | private | Check if user is activated or deactivated: 0: activated 1: deactivated |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

#### WantAnswerPost

Attribute

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | private | Unique identifier of a relationship between post and user |
| postId | Integer | private | Identifier of post |
| userId | Integer | private | Identifier of user |

Method

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| getter | attribute type | public | Get attribute value |
| setter | void | public | Set value of attribute |

### Sequence Diagram

#### <Teacher> Create classroom

Summary: This diagram shows how teacher create a classroom

Figure 59: <Teacher> Create classroom sequence

#### <Teacher> Invite student

Summary: This diagram shows how teacher invites student to join classroom

Figure 60: <Teacher> Invite student sequence

#### <Teacher> Invite teacher

Summary: This diagram shows how teacher invites teacher to discuss in question

Figure 61: <Teacher> Invite teacher sequence

#### <Teacher> Upload material

Summary: This diagram shows how teacher upload material

Figure 62: <Teacher> Upload material sequence

#### <Teacher> Group questions

Summary: This diagram shows how teacher groups to find similar questions

Figure 63: <Teacher> Group questions sequence

#### <Teacher> Merge questions

Summary: This diagram shows how teacher merges similar questions

Figure 64: <Teacher> Merge questions sequence

#### <Teacher> Answer multi questions

Summary: This diagram shows how teacher answers multi similar questions when merging

Figure 64: <Teacher> Answer multi questions sequence

#### <Teacher> Accept request

Summary: This diagram shows how teacher accepts student’s request

Figure 66: <Teacher> Accept request sequence

#### <Student> Request to join

Summary: This diagram shows how student requests to join classroom

Figure 66: <Student> Request to join

#### <Student> Add to folder

Summary: This diagram shows how student adds material to folder

Figure 66: <Student> Add to folder

#### <Teacher, Student> Create post

Summary: This diagram shows how teacher or student creates new post

Figure 66: <Teacher, Student> Create post

#### <Teacher, Student> Delete post

Summary: This diagram shows how teacher or student deletes new post

Figure 66: <Teacher, Student> Delete post

#### <Teacher, Student> Want answer

Summary: This diagram shows how teacher or student wants answer a question

Figure 66: <Teacher, Student> Want answer

#### <Teacher, Student> Answer

Summary: This diagram shows how teacher or student answers a question

Figure 66: <Teacher, Student> Answers

#### <Teacher, Student> Accept answer

Summary: This diagram shows how teacher or student accepts answer a question

Figure 66: <Teacher, Student> Accept answer

## User Interface Design

### Guest Interface Design

Login and register

Figure 59: Login and register

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Email | Fill email | No | Yes | Textbox | String | N/A |
| 2 | Password | Fill password | No | Yes | Password | String | N/A |
| 5 | Email | Fill email | No | Yes | Textbox | String | N/A |
| 6 | Password | Fill password | No | Yes | Password | String | N/A |
| 7 | Confirm password | Fill confirm password | No | Yes | Password | String | N/A |
| 8 | Specialty | Select specialty | No | Yes | Combo box | String | N/A |
| 9 | You are | Select role | No | Yes | Radio button | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | Login | Log-in to the system | N/A | Transfer to news feed page |
| 10 | Register | Register an account | N/A | Transfer to dashboard page |
| 11 | Welcome | Go to welcome page | N/A | Transfer to welcome page |

### Teacher Interface Design

#### News feed

Figure 60: News feed

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Filter | Select filter | No | No | Combo box | String | N/A |
| 2 | Search keyword | Fill search keyword | No | No | Textbox | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | Search | Search with selected filter and inputted keyword | N/A | Transfer to search result page |
| 4 | View profile | Display avatar, click to view profile of user who is post owner | N/A | Transfer to profile page |
| 5 | View post | Display post title, click to view question/article | N/A | Transfer to question/article page |
| 6 | View classroom | Display class’s name, click to view classroom that contains post | N/A | Transfer to classroom page |
| 7 | Load more | View more question/article/material | N/A | Show more question/article/material |
| 8 | Referenced to No.5 |  |  |  |
| 9 | Referenced to No.4 |  |  |  |
| 10 | Referenced to No.6 |  |  |  |
| 11 | Referenced to No.7 |  |  |  |
| 12 | View folder list | View folder list of student (only displayed if user is student) | N/A | Show folder list in pop-up |
| 13 | Download | Save material to PC | N/A | Material is downloaded to PC |
| 14 | Referenced to No.7 |  |  |  |
| 15 | Menu | Navigation bar | N/A | Focus to clicked header on menu |

#### Dashboard

Figure 61: Dashboard

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Create class | Go to create classroom page | N/A | Transfer to Create class page |
| 2 | Tab | Navigation tab | N/A | Show list of clicked tab |
| 3 | View classroom | Display classroom’s name, click to view classroom | N/A | Transfer to classroom page |
| 4 | Close class | Close classroom | N/A | Classroom description is changed to closed |
| 5 | Load more | View more classroom /followed teacher /invitation | N/A | Show more classroom /followed teacher /invitation |
| 6 | View profile | Display teacher’s name, click to view teacher’s profile | N/A | Transfer to profile page |
| 7 | Unfollow | Unfollow teacher | N/A | Show un-followed dialog |
| 8 | Referenced to No.5 |  |  |  |
| 9 | View question | Display question’s title, click to view question | N/A | Transfer to question page |
| 10 | View classroom | Display classroom’s name, click to view classroom. | N/A | Transfer to classroom page |
| 11 | View profile | Display teacher’s name, click to view teacher’s profile | N/A | Transfer to profile page |
| 12 | Remove | Remove invitation | N/A | Show removed dialog |
| 13 | Referenced to No.5 |  |  |  |
| 14 | View profile | Display current user avatar, click to view profile | N/A | Transfer to profile page |
| 15 | Edit profile | Go to edit profile page of logged user | N/A | Transfer to edit profile page |
| 16 | Edit tag | Go to edit profile page of logged user and focus to tag textbox | N/A | Transfer to edit profile page |

#### Create classroom

Figure 62: Create classroom

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Class name | Fill classroom’s name | No | Yes | Textbox | String | N/A |
| 2 | Tag | Fill tags | No | Yes | Textbox | String | N/A |
| 3 | Invite student | Fill students’ name | No | No | Textbox | String | N/A |
| 4 | Specialty | Select classroom’s specialty | No | Yes | Combo box | String | N/A |
| 5 | Class’s Description | Fill classroom’s description | No | Yes | Text-area | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 6 | Create class | Create new classroom | N/A | Transfer to classroom page |
| 7 | View profile | Display current user’s avatar, click to view profile | N/A | Transfer to profile page |
| 8 | View profile | Display current user’s name, click to view profile | N/A | Transfer to profile page |

#### Create post

Figure 63: Create post

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Title | Fill title | No | Yes | Textbox | String | N/A |
| 2 | Suggested posts | Show suggested related post | Yes | No | Table | String | N/A |
| 4 | Tag | Fill tags | No | Yes | Textbox | String | N/A |
| 5 | Type | Select post’s type | No | Yes | Combo box | String | N/A |
| 6 | Details | Fill details | No | Yes | Textbox with ckeditor plugin | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | View post | Go to clicked post in suggestion list | N/A | Transfer to post view |
| 7 | Publish your post | Create new post | N/A | Transfer to post question/article page |
| 8 | Search classroom | Find all classroom of system | N/A | Transfer to search result page |
| 9 | View classroom | Display classroom’s name, click to view classroom | N/A | Transfer to classroom page |
| 10 | View profile | Display current user’s avatar, click to view profile | N/A | Transfer to profile page |
| 11 | View profile | Display current user’s name, click to view profile | N/A | Transfer to profile page |

#### Classroom view

Figure 64: Classroom view

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Search | Fill search keyword, press Enter to search | No | No | Textbox | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 2 | Create post | Go to create new post page | N/A | Transfer to Create post page |
| 3 | Show dropdown | Display dropdown menu action | N/A | Show dropdown menu action |
| 4 | Update class | Go to Update class page | N/A | Transfer to Update class page |
| 5 | Close (Reopen) class | Close classroom (Reopen classroom) | N/A | Classroom description is changed to closed |
| 6 | Merge question | Merge similar question in classroom | N/A | Go to merge question page |
| 7 | Merge question | Merge similar question in classroom | N/A | Go to Create new merged question page |
| 8 | Upload material | View upload material popup | N/A | Show upload material pop-up |
| 9 | Delete material | View confirm delete material pop-up | N/A | Show confirm delete pop-up |
| 10 | Confirm | Confirm the request | N/A | Show confirmed dialog |
| 11 | Ignore | Ignore the request | N/A | Show ignored dialog |
| 12 | Remove | Remove a student | N/A | Show removed dialog |
| 13 | Invite | View invite student pop-up | N/A | Show Invite student pop-up |

#### Post view

Figure 65: Post view

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Want answer | Check to increase number of “want answer” | No | No | Checkbox | N/A | N/A |
| 5 | Leave an answer | Fill answer | No | No | Text-area with ckeditor plugin | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 2 | Edit post | Go to edit post page | N/A | Transfer to edit post page |
| 3 | Delete post | Delete post | N/A | Post is deleted. Transfer to classroom page |
| 4 | Close post | Close post | N/A | Post is closed. “Leave an answer” area is hidden. |
| 6 | Submit answer | Submit inputted answer | N/A | Submitted answer will be shown in “Answer” area |
| 7 | Accept answer | Accept an answer | N/A | “Accept” button is changed to “Unaccept” |
| 8 | Edit answer | Edit answer | N/A | Answer content is putted in text-area with “Update” button to submit |
| 9 | Delete answer | Delete answer | N/A | Answer is removed from “Answer” area |
| 10 | Invite teacher | Invite teacher to answer post | N/A | Show “Invite teacher” popup |

#### Update classroom

Figure 66: Update classroom

Fields, Buttons/Hyperlinks are referenced to “Create classroom” (5.2.3) with differences: Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Class name | Show classroom’s name | Yes | No | Textbox | String | N/A |

#### Edit post

Figure 67: Edit post

Fields, Buttons/Hyperlinks are referenced to “Create post” (5.2.4)

#### Merge question

Figure 68: Merge question

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Percentage | Show percentage | Yes | Yes | Label | String | N/A |
| 2 | Percentage sliding bar | Slide to choose percentage | No | Yes | Sliding bar | String | N/A |
| 4 | Question list | Show list of question | Yes | Yes | Table | String | N/A |
| 6 | Select | Select checkbox to choose question | No | Yes | Checkbox | String | N/A |
| 8 | Answer checked questions | Fill answer | No | Yes | Textbox with ckeditor plugin | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | Group | Group similar posts together | N/A | Reload Merge question page with selected grouped percentage |
| 5 | View post | View post | N/A | Transfer to question page |
| 7 | Merge checked question | Go to Create new merged question | N/A | Transfer to Create new merged question page |
| 9 | Submit your answer | Submit answer to checked question | N/A | Reload Merge question page |

#### Create new merged question

Figure 69: Create new merged question

Fields, Buttons/Hyperlinks are referenced to “Create post” (5.2.4) with differences:

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Reused question | Show list of selected merged question | Yes | Yes | Table | String | N/A |
| 3 | Selected question | Select one reused question | No | Yes | Radio button | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 2 | Post view | Display question title, click to view question | N/A | Open question page in new tab |

#### Invite student popup

Figure 70: Invite student popup

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Student | Fill student name | No | Yes | Textbox | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Close | Close popup | N/A | Popup is hidden from screen |
| 3 | Invite | Invite student | N/A | Popup is hidden from screen |

#### Invite teacher popup

Figure 71: Invite teacher popup

Fields, Buttons/Hyperlinks are referenced to “Invite student popup” (5.2.11)

#### Upload material popup

Figure 72: Upload material popup

Fields, Buttons/Hyperlinks are referenced to “Invite student popup” (5.2.11) with differences:

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Tag | Fill tag | No | Yes | Textbox | String | N/A |
| 2 | File | Choose file from PC | No | Yes | File input | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | Upload | Upload material | N/A | Popup is hidden from screen |

#### Tracking

Figure 73: Tracking

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Top student’s question topic | Show top topic that student usually ask | Yes | Yes | Canvas JS | N/A | N/A |

### Student Interface Design

#### News feed

Interface is referenced to teacher “News feed” (5.2.1)

#### Dashboard

Figure 74: Dashboard

Buttons/Hyperlinks are referenced to teacher “Dashboard” (5.2.2) with differences:

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Leave | Leave classroom, click to display confirm popup | N/A | Show confirm popup |
| 2 | Confirm | Confirm invitation to join classroom | N/A | Show confirmed dialog |
| 3 | Ignore | Ignore invitation to join classroom | N/A | Show ignored dialog |

#### Create post

Interface is referenced to teacher “Create post” (5.2.4)

#### Classroom view

Figure 75: Classroom view

Buttons/Hyperlinks are referenced to teacher “Classroom view” (5.2.5) with differences:

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Leave | Leave classroom, click to display confirm popup. 4 states: 1: “Join”: click to send request 2: “Request sent”: after clicking “Join” 3: “Accept invitation”: after teacher’s invited 4: “Leave” | N/A | Show confirm popup |

#### Post view

Figure 76: Post view

Buttons/Hyperlinks are referenced to teacher “Post view” (5.2.6)

#### Edit post

Interface is referenced to teacher “Edit post” (5.2.8)

#### Manage material

Figure 77: Manage material

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Create folder | View Create folder popup | N/A | Show Create folder popup |
| 2 | Delete folder | Delete folder and all folder’s items, click to show confirm popup | N/A | Show confirm popup |
| 3 | View folder | View folder | N/A | Transfer to Folder view page |

#### Folder view

Figure 78: Folder view

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Download material | Click to save material to PC | N/A | N/A |
| 2 | Delete material | Delete material, click to show confirm popup | N/A | Show confirm popup |

#### Add to folder popup

Figure 79: Add to folder

Fields, Buttons/Hyperlinks are referenced to “Invite student popup” (5.2.11) with differences:

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Folder list | Show list of student’s folders | Yes | Yes | Table | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 2 | Add to folder | Select folder to add material | N/A | Popup is hidden from screen |

#### Create folder popup

Figure 80: Add to folder

Fields, Buttons/Hyperlinks are referenced to “Invite student popup” (5.2.11) with differences:

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Folder name | Fill folder name | No | Yes | Textbox | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 2 | Create new folder | Create new folder | N/A | Popup is hidden from screen. New folder is displayed. |

### Confirm popup

Figure 81: Confirm popup

Fields

| No | Field Name | Description | Read only | Mandatory | Control Type | Data Type | Length |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Popup title | Show title base on delete/remove cases | Yes | Yes | Label | String | N/A |
| 2 | Popup message | Show message base on delete/remove cases | Yes | Yes | Label | String | N/A |

Buttons/Hyperlinks

| No | Function | Description | Validation | Outcome |
| --- | --- | --- | --- | --- |
| 3 | Cancel | Cancel removing/deleting action | N/A | Popup is hidden from screen. |
| 4 | OK | Confirm removing/deleting action | N/A | Popup is hidden from screen. |

## Database Design

### Logical Diagram

### Data Dictionary

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |
| Role | Describe all roles in system |
| User | Describe all users in system |
| Classroom | Describe all classes in system |
| Post | Describe all posts in system |
| Tag | Describe all tags in system |
| Category | Describe all categories in system |
| Notification | Describe all notifications in system |
| Material | Describe all materials in system |
| Folder | Describe all folders in system |
| Classroom_user | Describe status User of one classroom in systems |
| TagClassroom | Describe tags of one classroom in systems |
| TagPost | Describe tags of one Post in systems |
| TagUser | Describe tags of one User in systems |
| TagMaterial | Describe tags of one Material in systems |
| PostInvitation | Describe Users was invite to answer a post |
| WantAnswerPost | Describe Users want to answer Post |
| Follower | Describe relation follower of user |

## Algorithms

### News feed algorithm

#### Definition

#### Definition Problem

#### Solution

#### Complexity

#### Flowchart

### Calculate similar score of two String

#### Define Problem

- Given two String . Calculate their matching percent

#### Requirement

- two strings

#### Solution

  - If a string contains many words, break it into a list of words.

  - For each word, we find out how many adjacent character pairs are

  - contained in it.

  - Create a function pairs(s) which returns a list of adjacent character pairs of string s.

  - Then, we use below formula to calculate matching percent.

similarityS1,S2=|pairS1∩pairS2||pairS1∪pair(S2)|

#### Example

Calculate the matching percent of 2 strings : KHANG , KHUONG .

Break string into list of adjacent character pairs:

KHANG  S1 = {KH,HA,AN,NG}

KHUONG S2 = {KH,HU,UO,ON,NG}

Find number interaction of 2 Strings

pairS1∩pairS2=2

Find number union of 2 Strings
pairS1∪pairS2=7

Calculate matching percents

similarityS1,S2=27=0.285

### Arrange strings by similar score

#### Define Problem

- Given list strings . Arrange its by similar score .

#### Requirement

- List strings .

#### Solution

- Calculate total similar score of each element in list with other elements .

- Order list by total score .

#### Example

    - Given List strings :

    - List A = {What is abstraction in OOP,

How to convert String to Int,

What is inheritance in OOP,

How to parse String to Int}

A1 = What is abstraction in OOP

A2 = How to convert String to Int

A3 = What is inheritance in OOP

A4 = How to parse String to Int

    - Expected Result :

List B = {How to parse String to Int ,

How to convert String to Int ,

What is abstraction in OOP ,

What is inheritance in OOP }

    - Calculate total similar score of First Element with other elements :

      - Total(A1) = similarityA1,A2+similarityA1,A3+similarityA1,A4=0.452

    - We do the same thing with other elements . We will get these results :

      - Total(A2) = 0.65

      - Total(A3)= 0.43

      - Total(A4) = 0.689

    - Order list by decrese of total similar score we got:

List B = {How to parse String to Int ,

How to convert String to Int ,

What is abstraction in OOP ,

What is inheritance in OOP }

# Report No. 5 System Implementation & Test

## Introduction

### Overview

This section contains in detail of all necessary information about system implementation and testing of QAPE System includes all test plans, test cases, test results and test environment.

### Test Approach

- Goal: To test the whole system based on the core flow.

- Method: System testing, Black box testing.

## Database Relationship Diagram

### Physical Diagram

Figure 81: Physical database diagram

### Data Dictionary

| Entity Data dictionary: describe content of all entities |  |
| --- | --- |
| Entity Name | Description |
| Role | Describe all roles in system |
| User | Describe all users in system |
| Classroom | Describe all classes in system |
| Post | Describe all posts in system |
| Tag | Describe all tags in system |
| Category | Describe all categories in system |
| Notification | Describe all notifications in system |
| Material | Describe all materials in system |
| Folder | Describe all folders in system |
| Classroom_user | Describe status User of one classroom in systems |
| Tag_Classroom | Describe tags of one classroom in systems |
| Tag_Post | Describe tags of one Post in systems |
| Tag_User | Describe tags of one User in systems |
| Tag_Material | Describe tags of one Material in systems |
| Post_Invitation | Describe Users was invite to answer a post |
| WantAnswerPost | Describe Users want to answer Post |
| Follower | Describe relation follower of user |

Table 11 Data Dictionary

| Entity name | Attributes | Description | Domain | Null |
| --- | --- | --- | --- | --- |
| Role | Id {PK} | Unique identifier | Int | No |
|  | RoleName | Role name | Varchar(12) | No |
| Category | Id {PK} | Unique identifer , auto increment | Int | No |
|  | CategoryName | Category name | Varchar(150) | No |
|  | ParentId | Parent identifier of a category | Int | Yes |
| User | Id {PK} | Unique identifer , auto increment | Int | No |
|  | Password | Password of User | Int | No |
|  | CreationDate | Creation Date | Datetime | No |
|  | Email | Email | Varchar(255) | No |
|  | DisplayName | Name | Varchar(50) | No |
|  | AboutMe | About user | Varchar(2000) | Yes |
|  | ProfileImageUrl | Avatar url | Varchar(200) | No |
|  | RoleId {FK} | Role of user | Int | No |
|  | Status | Status of user | Int | No |
|  | CategoryId {FK} | Category of user | Int | No |
| Classroom | Id {PK} | Unique identifer , auto increment | Int | No |
|  | ClassroomName | Classroom name | Varchar(250) | No |
|  | ClassroomDescription | Classroom description | Varchar(250) | No |
|  | CategoryId {FK} | Id of category of classroom | Int | No |
|  | OwnerUserId {PK} | Id of user who create classroom | Int | No |
|  | Status | Status of classroom | Int | No |
| Post | Id {PK} | Unique identifer , auto increment | Int | No |
|  | isAccepted | Post was accpeted or not | Int | No |
|  | ParentId | Id of Parent post | Int | Yes |
|  | CreationDate | Creation date | DateTime | No |
|  | Title | Title of post | Varchar(250) | No |
|  | Body | Body of post | LongText | No |
|  | PostType | Type of post | Int | No |
|  | OwnerUserId {FK} | Id of user who created the post | Int | No |
|  | OwnerClassId {FK} | Id of classroom that post was belong to | Int | No |
|  | LastEditedDate | Last edit time | DateTime | No |
|  | Viewer | Number viewer | Int | No |
|  | Status | Status of Post | Int | No |
| Tag | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TagName | Tag name | Varchar(25) | No |
|  | TagCount | Tag count |  |  |
| Notification | Id {PK} | Unique identifer , auto increment | Int | No |
|  | ReceiverId {FK} | Id of receiver | Int | No |
|  | SenderId {FK} | Id of sender | Int | No |
|  | ObjectId | Id of Classroom or Post was noticed | Int | No |
|  | NotificationType | Type of notification | Int | No |
|  | IsViewed | Notification is viewed or not | Int | No |
| Material | Id {PK} | Unique identifer , auto increment | Int | No |
|  | Name | Material name | Int | No |
|  | FolderId {FK} | Id of Folder contain material | Int | Yes |
|  | OwnerClassId {FK} | Id of Class contain material | Int | Yes |
|  | CreationDate | Upload date | Datetime | No |
|  | Size | Size of material | Double | No |
|  | FileUrl | url of material | Varchar(250) | No |
| Folder | Id {PK} | Unique identifer , auto increment | Int | No |
|  | ManagerId | Id of ower folder | Int | No |
|  | Name | Name of folder | Varchar(200) | No |
| Classroom_User | Id {PK} | Unique identifer , auto increment | Int | No |
|  | ClassroomId {FK} | Id of classroom that user take part in | Int | No |
|  | User {FK} | Id of user take part in classroom | Int | No |
|  | Status | Status of user in classroom | Int | No |
| Tag_User | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TagId {FK} | Id of tag | Int | No |
|  | UserId {FK} | Id of User | Int | No |
| Tag_Post | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TagId {FK} | Id of tag | Int | No |
|  | PostId {FK} | Id of Post | Int | No |
| Tag_Classroom | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TagId {FK} | Id of tag | Int | No |
|  | ClassroomId {FK} | Id of Classroom | Int | No |
| Tag_Material | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TagId {FK} | Id of tag | Int | No |
|  | MaterialId {FK} | Id of Material | Int | No |
| Post_Invitation | Id {PK} | Unique identifer , auto increment | Int | No |
|  | TeacherId {FK} | Id of teacher was invitated to post | Int | No |
|  | PostId {FK} | Id of Post | Int | No |
| WantAnswerPost | Id {PK} | Unique identifer , auto increment | Int | No |
|  | PostId {FK} | Id of Post | Int | No |
|  | UserId {FK} | Id of User want answer | Int | No |

Table 12 Attribute Data Dictionary

## Performance Measurement

N/A

## Test Plan

The purpose of this section is to verify and ensure that QAPE meets its design specification and other requirements from user. Based on limited team member, the following part will describe which features to be tested and which will not.

### Features to be tested:

Teacher: Create classroom, create post (question/article), upload material, invite student, invite teacher, accept request and merge question

Student: Join classroom, create post (question/article), create folder, add material to folder, and accept answer

### Features not to be tested:

.

## System Testing Test Case

Figure 82: Teacher core flow

Figure 83: Student core flow

### Teacher core flow

#### View dashboard

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VD01 | Teacher views dashboard | 1. After login, click on “Dashboard” on menu (teacher has at least 1 classroom or 1 followed teacher or 1 invitation) | - Show “Dashboard” page, include three tabs (Owned classroom, Followed Teacher and Invitation) and “Create class” button |  | Pass | 30/07/2015 |  |
| VD02 | Teacher views dashboard with no item | 1. After login, click on Dashboard” on menu (teacher has no classroom, followed teacher and invitation) | - Show “Dashboard” page, include the suggestion to create first classroom and Create class button |  | Pass | 30/07/2015 |  |

#### Create classroom

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CC01 | Teacher creates classroom with all valid fields | 1. Go to dashboard, click on “Create class” button. 2. Input valid Class name, Tag, Specialty, Invite student and Class’s description. 3. Click “Create class” button | - After step 1, show “Create classroom” page with required fields have “*”. - After step 3, navigate to Classroom page and show created classroom |  | Pass | 30/07/2015 |  |
| CC02 | Teachers create classroom with no field inputted | 1. Go to dashboard, click on “Create class” button. 2. Click “Create class” button | - After step 1, show “Create classroom” page with required fields have “*”. - After step 2, show “Please provide the class name”, “Please provide at least one tag”, “Please select specialty”, “Please provide the description” error message |  | Pass | 30/07/2015 |  |
| CC03 | Teachers create classroom with no “Invite student” inputted | 1. Go to dashboard, click on “Create class” button. 2. Input valid Class name, Tag, Specialty and Class’s description. 3. Click “Create class” button | - After step 1, show “Create classroom” page with required fields have “*”. - After step 3, navigate to Classroom page and show created classroom |  | Pass | 30/07/2015 |  |

#### View classroom

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VC01 | Teacher views owned opened classroom | 1. Go to dashboard, click on “Owned classroom” tab 2. Click on any opened classroom. | - After step 1, show list of owned classrooms. - After step 2, show Classroom page, includes: 5 tabs(Question, Article, Material, Join Request, Student), Invite student button, Create post button, Setting icon |  | Pass | 30/07/2015 |  |
| VC02 | Teacher views another one’s classroom | 1. Go to another teacher’s classroom | - Show Classroom page and classroom with 4 tabs(Question, Article, Material, Student), no “Create post” and “Invite student” button |  | Pass | 30/07/2015 |  |

#### Upload material

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UM01 | Teacher upload material with all valid fields | 1. Go to owned opened classroom, click tab Material 2. Click “Upload” button 3. Select file, input tag and click “Upload” button | - After step 1, show list of materials and “Upload” button - After step 2, show Upload material popup -After step 3, hide popup, uploaded material is shown in list |  | Pass | 31/07/2015 |  |
| UM02 | Teacher upload material with no tag | 1. Go to owned opened classroom, click tab Material 2. Click “Upload” button 3. Select file and click “Upload” button | - After step 1, show list of materials and “Upload” button - After step 2, show Upload material popup -After step 3, show “Please provide at least one tag and max 5 tags” error message |  | Pass | 31/07/2015 |  |

#### Accept Request

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AR01 | Teacher accept student’s request | 1. Go to owned opened classroom, click tab Join Request 2. Click “Confirm” on any request in list | - After step 1, show list of requests - After step 2, show “You have confirm the request of <student’s name>” message, “Student” tab show student’s name have accepted |  | Pass | 31/07/2015 |  |

#### Invite student

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IS01 | Teacher invites student with valid inputted student’s name | 1. Go to owned opened classroom, click “Invite” button 2. Input student name and choose student from suggestion list 3. Click “Invite” button | - After step 1, show Invite student popup - After step 3, popup is hidden. Login with student’s account has invited will receive invitation. |  | Pass | 31/07/2015 |  |
| IS02 | Teacher invites student with no student’s name | 1. Go to owned opened classroom, click “Invite” button 2. Click “Invite” button | - After step 1, show Invite student popup - After step 2, show “Please provide student’s name” error message |  | Pass | 31/07/2015 |  |

#### Merge question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MQ01 | Teacher merges questions with all valid fields | 1. Go to owned opened classroom, click tab Question 2. Click “Merge questions” button 3. Select at least 2 questions and click “Merge checked questions” button 4. Input valid Reused Question, Title, Tag and Details 5. Click “Save” button | - After step 1, show list of questions with “Merge questions” button - After step 2, show “merge question” page - After step 3, show “Create new merged question” page - After step 5, show question page with main merged question info, other merged questions is closed and left a comment with reference to the main one |  | Pass | 31/07/2015 |  |
| MQ02 | Teacher merges questions with no selected question | 1. Go to owned opened classroom, click tab Question 2. Click “Merge questions” button 3. Click “Merge checked questions” button | - After step 1, show list of questions with “Merge questions” button - After step 2, show “merge question” page - After step 3, show “Please select at least two questions” error message |  | Pass | 31/07/2015 |  |
| MQ03 | Teacher merges questions with one selected question | 1. Go to owned opened classroom, click tab Question 2. Click “Merge questions” button 3. Select one question and click “Merge checked questions” button | - After step 1, show list of questions with “Merge questions” button - After step 2, show “merge question” page - After step 3, show “Please select at least two questions” error message |  | Pass | 31/07/2015 |  |

#### Create question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CQ01 | Teacher creates question with all valid fields | 1. Go to owned opened classroom, click “Create post” button 2. Input valid Title, Tag, Type (select Question) and Details 3. Click “Publish your post” button | - After step 1, show “Create post” page - After step 3, show question page with created question |  | Pass | 31/07/2015 |  |
| CQ02 | Teacher creates question with no inputted fields | 1. Go to owned opened classroom, click “Create post” button 2. Click “Publish your post” button | - After step 1, show “Create post” page - After step 2, show “Please provide title”, “Please provide at least one tag”, “Please choose question or article”, “Please provide the details” error messages |  | Pass | 31/07/2015 |  |

#### View question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VQ01 | Teacher views question belongs to owned classroom | 1. Go to owned classroom, click "Question” tab 2. Click on any opened question | - After step 1, show list of question. - After step 2, show Question page with Setting icon, Ask teacher button and answer text-area |  | Pass | 31/07/2015 |  |
| VQ02 | Teacher views question belongs to not owned classroom | 1. Go to not owned classroom, click "Question” tab 2. Click on any opened question | - After step 1, show list of question. - After step 2, show Question page with no Setting icon, no Ask teacher button and no answer text-area |  | Pass | 31/07/2015 |  |

#### Invite teacher

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IT01 | Teacher invites others to answer opened question belongs to owned classroom | 1. Go to opened question in owned classroom, click “Ask teacher” button 2. Input teacher name and choose teacher from suggestion list 3. Click “Invite” button | - After step 1, show Invite teacher popup - After step 3, popup is hidden. Login with teacher’s account has invited will receive invitation. |  | Pass | 31/07/2015 |  |
| IT02 | Teacher invites others to answer opened question belongs to owned classroom with no teacher’s name | 1. Go to opened question in owned classroom, click “Ask teacher” button. 2. Click “Invite” button | - After step 1, show Invite teacher popup - After step 2, show “Please provide teacher’s name” error message |  | Pass | 31/07/2015 |  |

#### Answer question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AQ01 | Teacher answers opened question belongs to owned classroom | 1. Go to opened question in owned classroom, input answer 2. Click “Submit your answer” button | - After step 1, show question page - After step 2, show submitted answer in real time |  | Pass | 31/07/2015 |  |
| AQ02 | Teacher answers opened question belongs to owned classroom with no inputted answer | 1. Go to opened question in owned classroom 2. Click “Submit your answer” button | - After step 1, show question page - After step 2, show “The answer must be at least 30 characters long” error message |  | Pass | 31/07/2015 |  |

### Student core flow

#### View classroom

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VC03 | Student views joined opened classroom | 1. Go to dashboard, click on “Joined classroom” tab 2. Click on any opened classroom. | - After step 1, show list of joined classrooms. - After step 2, show Classroom page, includes: 4 tabs(Question, Article, Material, Student), “Create post” button, “Leave” classroom button |  | Pass | 01/08/2015 |  |
| VC04 | Student views opened classroom that hasn’t joined and hasn’t been invited | 1. Go to opened classroom that hasn’t joined and hasn’t been invited | - Show Classroom page and classroom with 4 tabs(Question, Article, Material, Student), no “Create post” and “Join” button |  | Pass | 01/08/2015 |  |
| VC05 | Student views opened classroom that hasn’t joined and has been invited | 1. Go to opened classroom that hasn’t joined and has been invited | - Show Classroom page and classroom with 4 tabs(Question, Article, Material, Student), no “Create post” and “Accept invitation” button |  | Pass | 01/08/2015 |  |

#### Request to join classroom

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RJ01 | Student request to join opened classroom | 1. Go to opened classroom that hasn’t joined and hasn’t been invited 2. Click “Join” button | - After step 1, show Classroom page - After step 2, Hide “Join” button, show “Request sent”. Login with teacher’s account that owned classroom will receive the request |  | Pass | 01/08/2015 |  |
| RJ02 | Student request to join opened classroom that has been invited | 1. Go to opened classroom that hasn’t joined and has been invited 2. Click “Accept Invitation” button | After step 1, show Classroom page - After step 2, hide “Accept Invitation” button, show “Leave” button. |  | Pass | 01/08/2015 |  |

#### Create question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CQ03 | Student creates question with all valid fields | 1. Go to joined opened classroom, click “Create post” button 2. Input valid Title, Tag, Type (select Question) and Details 3. Click “Publish your post” button | - After step 1, show “Create post” page - After step 3, show question page with created question |  | Pass | 01/08/2015 |  |
| CQ04 | Student creates question with no inputted fields | 1. Go to joined opened classroom, click “Create post” button 2. Click “Publish your post” button | - After step 1, show “Create post” page - After step 2, show “Please provide title”, “Please provide at least one tag”, “Please choose question or article”, “Please provide the details” error messages |  | Pass | 01/08/2015 |  |

#### Add material to folder

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AM01 | Student has at least one folder and add material to folder | 1. Go to joined opened classroom, click “Material” tab 2. Click “Folder” on any material 3. Select folder | - After step 1, show list of materials - After step 2, show Add to folder popup - After step 3, popup is hidden. Go to Material page and select folder to view added material |  | Pass | 01/08/2015 |  |

#### View question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VQ03 | Student views question belongs to joined classroom | 1. Go to joined classroom, click "Question” tab 2. Click on any opened question | - After step 1, show list of questions. - After step 2, show Question page with answer text-area |  | Pass | 01/08/2015 |  |
| VQ04 | Student views question belongs to not joined classroom | 1. Go to joined classroom, click "Question” tab 2. Click on any opened question | - After step 1, show list of question. - After step 2, show Question page with no answer text-area |  | Pass | 01/08/2015 |  |

#### Answer question

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AQ03 | Student answers opened question belongs to joined classroom | 1. Go to opened question in joined classroom, input answer 2. Click “Submit your answer” button | - After step 1, show question page - After step 2, show submitted answer in real time |  | Pass | 01/08/2015 |  |
| AQ04 | Student answers opened question belongs to joined classroom with no inputted answer | 1. Go to opened question in joined classroom 2. Click “Submit your answer” button | - After step 1, show question page - After step 2, show “The answer must be at least 30 characters long” error message |  | Pass | 01/08/2015 |  |

#### Accept answer

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AA01 | Student accepts answer belongs to owned opened question | 1. Go to owned opened question 2. Click “Accept” button | - After step 1, show question page - After step 2, hide “Accept” button, show “Unaccept” button |  | Pass | 01/08/2015 |  |
| AA02 | Student accepts other answer belongs to owned opened question | 1. Go to owned opened question has accepted answer 2. Click “Accept” button on other answer | - After step 1, show question page - After step 2, Hide “Accept” button of current answer, show “Unaccept” button. Hide “Unaccept” button of older accepted answer, show “Accept” button |  | Pass | 01/08/2015 |  |

#### View material

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VM01 | Student views material | 1. Go to Material page 2. Select any folder in list | - After step 1, show list of folder. - After step 2, show list of material of folder |  | Pass | 01/08/2015 |  |

#### Create folder

| ID | Test Case Description | Test Case Procedure | Expected output | Inter-test Case Dependence | Result | Test Date | Note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CF01 | Student creates folder with inputted folder name | 1. Go to Material page 2. Click “Create folder” button 3. Input folder name and click “Create folder” button | - After step 1, show list of folder. - After step 2, show Create folder popup - Hide popup and show created folder in list |  | Pass | 01/08/2015 |  |
| CF02 | Student creates folder with no inputted | 1. Go to Material page 2. Click “Create folder” button 3. Click “Create folder” button | - After step 1, show list of folder. - After step 2, show Create folder popup - Show “Please provide folder’s name” error message |  | Pass | 01/08/2015 |  |

# Report No. 6 Software User’s Manual

## Installation Guide

### Setting up environment at server side

The following software must be installed into the server machine:

#### Hardware requirements

- CPU Intel Xeon Quad Core 2.5GHz.

- 2GB of RAM.

- 10GB of hard disk.

- Wi-Fi Internet (> 2Mbps).

#### Software requirements

- Apache Tomcat 7.0.61 with JRE 7(7u79).

- Ubuntu 14.04

- MySQL (version 5.6.24).

### Deployment at server side

#### Set up system variable

Use PuTTY to connect to server

- Login with username and password

- Update apt-get package lists (do not enter comma)
Enter “apt-get update”

- Install JDK (do not enter comma)

Enter “apt-get install default-jdk”

- Check java version (do not enter comma)

Enter “java –version”

- Create environment variable (do not enter comma)

Enter “update-alternatives --config java”

Enter “vi /etc/environment”

Enter “JAVA_HOME=Your path”

Reload file by entering “source /etc/environment”

Test by entering “echo $JAVA_HOME”

- Install Tomcat (do not enter comma)
Enter “apt-get install tomcat7”

- Check (do not enter comma)
Open browser and enter: “https://[your server IP address]:8080

#### Deploy package

Use FileZilla to deploy package .war via SFTP-SSH. Go to File/Site Manager, input required fields and then click Connect

Copy .war package to /root/opt/apache-tomcat-7.0.63/webapps

#### Install MySQL

- Install MySQL and enter new root’s password (do not enter comma)

Enter “apt-get install mysql-server-5.6”

Enter new root’s password

- Fix error (if have | do not enter comma)

Enter “apt-get --reinstall install bsdutils”

#### Install Redis

Reference to https://www.digitalocean.com/community/tutorials/how-to-install-and-use-redis

### Setting up the environment at client side

#### Setting up for computer

##### Hardware requirements

Reference to recommend requirement of browsers using

##### Software requirements

Installed at least one web browser:

- Google Chrome.

- Cốc Cốc.

## User Guide